🎯 AI-INVEST - FINALIZED BUILD PLAN WITH CHECKPOINTS

📋 EXECUTIVE SUMMARY

Project: Ai-Invest - AI-Powered IDX Portfolio Manager
Timeline: 12 weeks (3 months)
Approach: Agile sprints with working demos every 2 weeks
Tech Stack: Python, Dash, FastAPI, PostgreSQL, Groq AI, OCR

🏗️ BUILD PHASES OVERVIEW

Phase 1: Foundation (Weeks 1-2)

├─ Checkpoint 1.1: Database + Auth ✓

├─ Checkpoint 1.2: Basic UI Shell ✓

└─ Demo 1: Login + Empty Dashboard

Phase 2: Core Portfolio (Weeks 3-4)

├─ Checkpoint 2.1: Manual Portfolio Entry ✓

├─ Checkpoint 2.2: Real-time Price Integration ✓

└─ Demo 2: Working Portfolio Tracker

Phase 3: Image Import MVP (Weeks 5-6)

├─ Checkpoint 3.1: OCR Engine ✓

├─ Checkpoint 3.2: Import Flow UI ✓

└─ Demo 3: Screenshot → Portfolio in 30s

Phase 4: AI Integration (Weeks 7-8)

├─ Checkpoint 4.1: Basic AI Chat ✓

├─ Checkpoint 4.2: Portfolio Analysis ✓

└─ Demo 4: AI Recommendations

Phase 5: Advanced Features (Weeks 9-10)

├─ Checkpoint 5.1: Entry/Exit Strategies ✓

├─ Checkpoint 5.2: Alerts System ✓

└─ Demo 5: Complete Strategy Tracking

Phase 6: Polish & Launch (Weeks 11-12)

├─ Checkpoint 6.1: Testing & Bug Fixes ✓

├─ Checkpoint 6.2: Documentation ✓

└─ Demo 6: Production-Ready App

📅 DETAILED BUILD PLAN

PHASE 1: FOUNDATION (WEEKS 1-2)

Sprint 1.1: Database & Authentication (Week 1)

Day 1-2: Project Setup

Deliverables:

bash

Ai-Invest/

├── backend/

│   ├── requirements.txt

│   ├── config.py

│   ├── database.py

│   └── main.py

├── frontend/

│   ├── app.py

│   └── assets/

│       ├── style.css

│       └── logo.png

├── docker-compose.yml

├── .env.example

└── README.md

Tasks:

- Initialize Git repository

- Create virtual environment

- Install dependencies (Dash, FastAPI, PostgreSQL, etc.)

- Set up Docker containers

- Configure environment variables

Checkpoint 1.1.1: Docker Running

bash

docker-compose up -d

# Expected: PostgreSQL + Redis containers running

# Test: docker ps shows 2 containers

```

---

#### **Day 3-4: Database Schema**

**Deliverables:**

- Complete PostgreSQL database with all tables

- Migration scripts using Alembic

- Seed data for testing

**Files:**

```

backend/

├── alembic/

│   └── versions/

│       └── 001_initial_schema.py

├── models/

│   ├── user.py

│   ├── portfolio.py

│   ├── holding.py

│   └── transaction.py

└── database.py

SQL Schema:

sql

-- Create all tables from our previous planning

-- Users, Portfolios, Holdings, Transactions, etc.

Tasks:

- Create SQLAlchemy models

- Write Alembic migration

- Run migration: alembic upgrade head

- Insert test data

Checkpoint 1.1.2: Database Ready

bash

# Test database connection

python -c "from backend.database import engine; print(engine.connect())"

# Expected: Connection successful

# Test tables exist

psql -d Ai-Invest -c "\dt"

# Expected: List of 15+ tables

```

---

#### **Day 5-7: Authentication System**

**Deliverables:**

- User registration endpoint

- Login endpoint with JWT tokens

- Password hashing (bcrypt)

- Session management

**Files:**

```

backend/

├── auth/

│   ├── __init__.py

│   ├── jwt_handler.py

│   ├── hash_handler.py

│   └── routes.py

└── middleware/

└── auth_middleware.py

API Endpoints:

python

POST /api/auth/register

{

"email": "user@example.com",

"password": "SecurePass123!",

"full_name": "John Doe"

}

→ Returns: {"user_id": 1, "token": "eyJ..."}

POST /api/auth/login

{

"email": "user@example.com",

"password": "SecurePass123!"

}

→ Returns: {"token": "eyJ...", "expires_in": 86400}

GET /api/auth/me (requires token)

→ Returns: {"id": 1, "email": "user@example.com", "full_name": "John Doe"}

Tasks:

- Implement JWT token generation

- Create bcrypt password hashing

- Build registration endpoint

- Build login endpoint

- Add authentication middleware

- Write unit tests

Checkpoint 1.1.3: Auth Working

bash

# Test registration

curl -X POST http://localhost:8000/api/auth/register \

-H "Content-Type: application/json" \

-d '{"email":"test@Ai-Invest.com","password":"Test123!","full_name":"Test User"}'

# Expected: 201 Created with token

# Test login

curl -X POST http://localhost:8000/api/auth/login \

-H "Content-Type: application/json" \

-d '{"email":"test@Ai-Invest.com","password":"Test123!"}'

# Expected: 200 OK with token

# Test protected endpoint

curl -X GET http://localhost:8000/api/auth/me \

-H "Authorization: Bearer <token>"

# Expected: User details

```

---

### **Sprint 1.2: Basic UI Shell (Week 2)**

#### **Day 8-10: Dash Application Setup**

**Deliverables:**

- Working Dash app with routing

- Login/Register pages

- Empty dashboard template

- Responsive layout (Bootstrap)

**Files:**

```

frontend/

├── app.py

├── pages/

│   ├── login.py

│   ├── register.py

│   └── dashboard.py

├── components/

│   ├── navbar.py

│   ├── sidebar.py

│   └── footer.py

└── assets/

├── style.css

├── custom.js

└── images/

└── logo.svg

Layout Structure:

python

# app.py

import dash

import dash_bootstrap_components as dbc

from dash import dcc, html

app = dash.Dash(

__name__,

external_stylesheets=[dbc.themes.BOOTSTRAP],

suppress_callback_exceptions=True

)

app.layout = html.Div([

dcc.Location(id='url', refresh=False),

html.Div(id='page-content')

])

# Routing callback

@app.callback(

Output('page-content', 'children'),

Input('url', 'pathname')

)

def display_page(pathname):

if pathname == '/login':

return login_layout

elif pathname == '/register':

return register_layout

elif pathname == '/dashboard':

return dashboard_layout

else:

return login_layout  # Default

Tasks:

- Set up Dash app with Bootstrap theme

- Create login page UI

- Create registration page UI

- Build empty dashboard shell

- Add client-side routing

- Implement responsive navbar

- Add loading spinners

Checkpoint 1.2.1: UI Accessible

bash

# Start frontend

cd frontend && python app.py

# Expected: Dash running on http://localhost:8050

# Test pages:

# - http://localhost:8050/login → Shows login form

# - http://localhost:8050/register → Shows registration form

# - http://localhost:8050/dashboard → Shows empty dashboard (after login)

Day 11-14: Login/Register Integration

Deliverables:

- Working login form with backend integration

- Working registration form

- Session management (store token)

- Protected routes (redirect if not logged in)

Components:

python

# components/login_form.py

login_form = dbc.Card([

dbc.CardHeader(html.H3("Welcome to Ai-Invest")),

dbc.CardBody([

dbc.Input(id="login-email", type="email", placeholder="Email"),

dbc.Input(id="login-password", type="password", placeholder="Password", className="mt-3"),

dbc.Button("Login", id="login-btn", color="primary", className="mt-3 w-100"),

html.Div(id="login-error", className="mt-3"),

html.Hr(),

html.P(["Don't have an account? ", dcc.Link("Register here", href="/register")])

])

], className="mt-5", style={"maxWidth": "400px", "margin": "auto"})

# Callback

@app.callback(

[Output("url", "pathname"),

Output("login-error", "children"),

Output("user-session", "data")],

Input("login-btn", "n_clicks"),

[State("login-email", "value"),

State("login-password", "value")]

)

def handle_login(n_clicks, email, password):

if not n_clicks:

return dash.no_update

# Call backend API

response = requests.post("http://localhost:8000/api/auth/login",

json={"email": email, "password": password})

if response.status_code == 200:

token = response.json()['token']

return "/dashboard", "", {"token": token, "email": email}

else:

return dash.no_update, dbc.Alert("Invalid credentials", color="danger"), dash.no_update

```

**Tasks:**

- [ ] Create login form component

- [ ] Create registration form component

- [ ] Implement login callback

- [ ] Implement registration callback

- [ ] Add client-side session storage (dcc.Store)

- [ ] Implement protected route middleware

- [ ] Add form validation

- [ ] Add error handling

**Checkpoint 1.2.2: Auth Flow Working**

```

Test Flow:

1. Visit http://localhost:8050/

→ Redirects to /login ✓

2. Click "Register" → Fill form → Submit

→ Account created ✓

→ Redirects to /login ✓

3. Login with credentials

→ Token stored ✓

→ Redirects to /dashboard ✓

4. Refresh page

→ Still logged in ✓

→ Dashboard accessible ✓

5. Logout

→ Session cleared ✓

→ Redirects to /login ✓

```

---

### **🎯 DEMO 1: Foundation Complete (End of Week 2)**

**What's Working:**

- ✅ Docker environment running

- ✅ PostgreSQL database with full schema

- ✅ User registration and login

- ✅ JWT authentication

- ✅ Basic Dash UI with routing

- ✅ Protected dashboard (empty but accessible)

**Demo Script:**

```

1. Show docker-compose up

2. Register new user → success

3. Login → redirects to dashboard

4. Show empty dashboard with navbar

5. Logout → redirects to login

6. Show database tables in pgAdmin

Review Questions:

- Is the UI responsive on mobile?

- Is login/logout smooth?

- Are error messages clear?

- Database schema complete?

Go/No-Go Decision: ✅ Proceed to Phase 2

PHASE 2: CORE PORTFOLIO (WEEKS 3-4)

Sprint 2.1: Manual Portfolio Entry (Week 3)

Day 15-17: Portfolio CRUD API

Deliverables:

- Create portfolio endpoint

- List portfolios endpoint

- Update/delete portfolio endpoints

- Add holding endpoint

- Transaction logging

API Endpoints:

python

# Portfolio endpoints

POST /api/portfolios

{

"name": "My Main Portfolio",

"description": "Long-term investments"

}

→ Returns: {"id": 1, "name": "My Main Portfolio", ...}

GET /api/portfolios

→ Returns: [{"id": 1, "name": "My Main Portfolio", ...}, ...]

GET /api/portfolios/{id}

→ Returns: {"id": 1, "holdings": [...], "total_value": 100000000, ...}

# Holdings endpoints

POST /api/portfolios/{id}/holdings

{

"symbol": "BBCA",

"shares": 1000,

"avg_cost": 9300,

"purchase_date": "2026-01-15"

}

→ Returns: {"id": 1, "symbol": "BBCA", ...}

PUT /api/portfolios/{id}/holdings/{holding_id}

DELETE /api/portfolios/{id}/holdings/{holding_id}

```

**Files:**

```

backend/

├── api/

│   ├── portfolios.py

│   └── holdings.py

├── services/

│   ├── portfolio_service.py

│   └── holding_service.py

└── schemas/

├── portfolio.py

└── holding.py

Tasks:

- Create Pydantic schemas

- Build portfolio service layer

- Build holdings service layer

- Create FastAPI routes

- Add data validation

- Write unit tests

- Add error handling

Checkpoint 2.1.1: API Working

bash

# Create portfolio

curl -X POST http://localhost:8000/api/portfolios \

-H "Authorization: Bearer <token>" \

-H "Content-Type: application/json" \

-d '{"name":"Test Portfolio"}'

# Expected: 201 Created with portfolio object

# Add holding

curl -X POST http://localhost:8000/api/portfolios/1/holdings \

-H "Authorization: Bearer <token>" \

-H "Content-Type: application/json" \

-d '{"symbol":"BBCA","shares":1000,"avg_cost":9300}'

# Expected: 201 Created with holding object

# Get portfolio with holdings

curl -X GET http://localhost:8000/api/portfolios/1 \

-H "Authorization: Bearer <token>"

# Expected: Portfolio with holdings array

Day 18-21: Portfolio UI

Deliverables:

- "Create Portfolio" modal

- "Add Position" form

- Holdings table with edit/delete

- Portfolio selector (if multiple portfolios)

UI Components:

python

# components/create_portfolio_modal.py

create_portfolio_modal = dbc.Modal([

dbc.ModalHeader("Create New Portfolio"),

dbc.ModalBody([

dbc.Input(id="portfolio-name", placeholder="Portfolio Name"),

dbc.Textarea(id="portfolio-desc", placeholder="Description (optional)", className="mt-3")

]),

dbc.ModalFooter([

dbc.Button("Cancel", id="cancel-create-portfolio", className="me-2"),

dbc.Button("Create", id="confirm-create-portfolio", color="primary")

])

], id="create-portfolio-modal", is_open=False)

# components/add_position_form.py

add_position_form = dbc.Card([

dbc.CardHeader("Add New Position"),

dbc.CardBody([

dbc.Row([

dbc.Col([

dbc.Label("Stock Symbol"),

dcc.Dropdown(

id="add-symbol",

options=[

{"label": "BBCA - Bank Central Asia", "value": "BBCA"},

{"label": "BBRI - Bank Rakyat Indonesia", "value": "BBRI"},

# ... (load from API)

],

placeholder="Search stock..."

)

], width=6),

dbc.Col([

dbc.Label("Shares"),

dbc.Input(id="add-shares", type="number", placeholder="1000")

], width=6)

]),

dbc.Row([

dbc.Col([

dbc.Label("Average Price (IDR)"),

dbc.Input(id="add-price", type="number", placeholder="9300")

], width=6),

dbc.Col([

dbc.Label("Purchase Date"),

dcc.DatePickerSingle(id="add-date", date=date.today())

], width=6)

], className="mt-3"),

dbc.Button("Add Position", id="submit-add-position", color="success", className="mt-3")

])

])

# components/holdings_table.py

def create_holdings_table(holdings):

if not holdings:

return dbc.Alert("No positions yet. Add your first position above!", color="info")

rows = []

for h in holdings:

row = html.Tr([

html.Td(h['symbol']),

html.Td(f"{h['shares']:,}"),

html.Td(f"IDR {h['avg_cost']:,.2f}"),

html.Td(f"IDR {h['current_price']:,.2f}"),

html.Td(f"IDR {h['market_value']:,.0f}"),

html.Td(

html.Span(

f"{h['pnl_pct']:+.2f}%",

style={'color': 'green' if h['pnl'] >= 0 else 'red'}

)

),

html.Td([

dbc.Button("Edit", size="sm", color="link"),

dbc.Button("×", size="sm", color="link", className="text-danger")

])

])

rows.append(row)

return dbc.Table([

html.Thead(html.Tr([

html.Th("Symbol"), html.Th("Shares"), html.Th("Avg Cost"),

html.Th("Current"), html.Th("Value"), html.Th("P&L"), html.Th("Actions")

])),

html.Tbody(rows)

], bordered=True, hover=True)

```

**Tasks:**

- [ ] Build create portfolio modal

- [ ] Build add position form with autocomplete

- [ ] Create holdings table component

- [ ] Implement edit holding functionality

- [ ] Implement delete holding functionality

- [ ] Add form validation (client-side)

- [ ] Add success/error notifications

**Checkpoint 2.1.2: Manual Entry Working**

```

Test Flow:

1. Click "Create Portfolio" → Modal opens ✓

2. Fill name "Test Portfolio" → Submit

→ Portfolio created ✓

→ Shows in dropdown ✓

3. Click "Add Position" → Form opens ✓

4. Search "BBCA" → Autocomplete works ✓

5. Enter: 1000 shares @ 9300 → Submit

→ Position appears in table ✓

→ Shows current price (fetched from API) ✓

→ Shows P&L calculation ✓

6. Click "Edit" on BBCA → Form pre-filled ✓

7. Change to 1500 shares → Save

→ Table updates ✓

8. Click "×" to delete → Confirm dialog ✓

→ Position removed ✓

```

---

### **Sprint 2.2: Real-Time Price Integration (Week 4)**

#### **Day 22-24: Market Data Service**

**Deliverables:**

- Yahoo Finance integration

- Price caching (Redis)

- Background job for price updates (Celery)

- Historical price storage

**Files:**

```

backend/

├── services/

│   └── market_data_service.py

├── tasks/

│   └── price_updater.py

└── celery_app.py

Market Data Service:

python

# services/market_data_service.py

import yfinance as yf

import redis

from datetime import datetime, timedelta

import json

class MarketDataService:

def __init__(self):

self.redis = redis.Redis(host='localhost', port=6379, db=0)

self.cache_ttl = 60  # 60 seconds

def get_current_price(self, symbol: str) -> dict:

"""Get current price with caching"""

# Check cache first

cache_key = f"price:{symbol}"

cached = self.redis.get(cache_key)

if cached:

return json.loads(cached)

# Fetch from Yahoo Finance

ticker = yf.Ticker(f"{symbol}.JK")

data = ticker.history(period="1d")

if data.empty:

raise ValueError(f"No data for {symbol}")

price_data = {

"symbol": symbol,

"price": float(data['Close'].iloc[-1]),

"change": float(data['Close'].iloc[-1] - data['Open'].iloc[-1]),

"change_pct": float(((data['Close'].iloc[-1] / data['Open'].iloc[-1]) - 1) * 100),

"volume": int(data['Volume'].iloc[-1]),

"timestamp": datetime.now().isoformat()

}

# Cache for 60 seconds

self.redis.setex(cache_key, self.cache_ttl, json.dumps(price_data))

return price_data

def get_multiple_prices(self, symbols: list) -> dict:

"""Batch fetch prices for multiple symbols"""

prices = {}

for symbol in symbols:

try:

prices[symbol] = self.get_current_price(symbol)

except Exception as e:

print(f"Error fetching {symbol}: {e}")

prices[symbol] = None

return prices

def get_historical_prices(self, symbol: str, period: str = "1mo") -> pd.DataFrame:

"""Get historical price data"""

ticker = yf.Ticker(f"{symbol}.JK")

return ticker.history(period=period)

Celery Background Task:

python

# tasks/price_updater.py

from celery import Celery

from services.market_data_service import MarketDataService

from database import SessionLocal

from models import StockPrice

celery_app = Celery('Ai-Invest', broker='redis://localhost:6379/0')

@celery_app.task

def update_all_prices():

"""Run every 60 seconds to update all tracked stock prices"""

db = SessionLocal()

market_data = MarketDataService()

# Get all unique symbols from holdings

symbols = db.query(Holding.symbol).distinct().all()

symbols = [s[0] for s in symbols]

# Fetch prices

prices = market_data.get_multiple_prices(symbols)

# Store in database

for symbol, price_data in prices.items():

if price_data:

stock_price = StockPrice(

symbol=symbol,

price=price_data['price'],

change=price_data['change'],

change_pct=price_data['change_pct'],

volume=price_data['volume'],

timestamp=datetime.now()

)

db.add(stock_price)

db.commit()

db.close()

# Schedule task

celery_app.conf.beat_schedule = {

'update-prices-every-60-seconds': {

'task': 'tasks.price_updater.update_all_prices',

'schedule': 60.0,  # Every 60 seconds

},

}

API Endpoints:

python

GET /api/market/price/{symbol}

→ Returns: {"symbol": "BBCA", "price": 9500, "change": 200, "change_pct": 2.15, ...}

GET /api/market/prices?symbols=BBCA,BBRI,TLKM

→ Returns: {"BBCA": {...}, "BBRI": {...}, "TLKM": {...}}

GET /api/market/historical/{symbol}?period=1mo

→ Returns: [{"date": "2026-01-01", "open": 9200, "close": 9300, ...}, ...]

Tasks:

- Implement Yahoo Finance integration

- Set up Redis caching

- Create Celery app

- Build background price updater task

- Create market data API endpoints

- Add error handling (API failures)

- Write tests

Checkpoint 2.2.1: Prices Updating

bash

# Start Celery worker

celery -A backend.celery_app worker --loglevel=info

# Start Celery beat (scheduler)

celery -A backend.celery_app beat --loglevel=info

# Test price fetch

curl http://localhost:8000/api/market/price/BBCA

# Expected: Current price data

# Check Redis cache

redis-cli GET "price:BBCA"

# Expected: Cached price data (JSON)

# Wait 60 seconds, check logs

# Expected: Background task executed, prices updated

Day 25-28: Real-Time Dashboard Updates

Deliverables:

- Live portfolio value updates

- Real-time P&L calculation

- Auto-refresh every 60 seconds

- WebSocket connection (optional) or interval polling

UI Updates:

python

# Dashboard with auto-refresh

dashboard_layout = html.Div([

# Summary cards

dbc.Row([

dbc.Col(dbc.Card([

dbc.CardBody([

html.H4("Portfolio Value"),

html.H2(id="total-value", children="IDR 0"),

html.P(id="total-change", children="+0.00%")

])

]), width=3),

# More cards...

]),

# Holdings table

html.Div(id="holdings-container"),

# Auto-refresh interval

dcc.Interval(

id='interval-update',

interval=60*1000,  # 60 seconds

n_intervals=0

)

])

# Callback to update portfolio values

@app.callback(

[Output("total-value", "children"),

Output("total-change", "children"),

Output("holdings-container", "children")],

[Input("interval-update", "n_intervals"),

Input("user-session", "data")]

)

def update_portfolio_values(n, session):

if not session or 'token' not in session:

raise PreventUpdate

# Fetch portfolio data

response = requests.get(

"http://localhost:8000/api/portfolios/1",

headers={"Authorization": f"Bearer {session['token']}"}

)

portfolio = response.json()

# Calculate totals

total_value = sum(h['market_value'] for h in portfolio['holdings'])

total_cost = sum(h['shares'] * h['avg_cost'] for h in portfolio['holdings'])

total_pnl = total_value - total_cost

total_pnl_pct = (total_pnl / total_cost * 100) if total_cost > 0 else 0

# Format values

value_text = f"IDR {total_value:,.0f}"

change_text = f"{total_pnl_pct:+.2f}% (IDR {total_pnl:+,.0f})"

change_style = {'color': 'green' if total_pnl >= 0 else 'red'}

# Create holdings table

holdings_table = create_holdings_table(portfolio['holdings'])

return value_text, html.Span(change_text, style=change_style), holdings_table

```

**Tasks:**

- [ ] Add interval component for auto-refresh

- [ ] Update portfolio value calculations

- [ ] Add loading states during refresh

- [ ] Implement optimistic UI updates

- [ ] Add manual refresh button

- [ ] Show last update timestamp

- [ ] Handle API errors gracefully

**Checkpoint 2.2.2: Real-Time Updates Working**

```

Test Flow:

1. Open dashboard → Shows current portfolio value ✓

2. Wait 60 seconds → Values auto-refresh ✓

3. Check network tab → API call made every 60s ✓

4. Change price in database manually → Next refresh shows new value ✓

5. Click manual refresh → Immediate update ✓

6. Disconnect internet → Shows error message gracefully ✓

```

---

### **🎯 DEMO 2: Core Portfolio Complete (End of Week 4)**

**What's Working:**

- ✅ Create portfolio

- ✅ Add/edit/delete positions manually

- ✅ Real-time price updates (60s interval)

- ✅ Live portfolio valuation

- ✅ P&L calculations

- ✅ Redis caching

- ✅ Background Celery tasks

**Demo Script:**

```

1. Login → Show dashboard

2. Create "Demo Portfolio"

3. Add BBCA: 1000 shares @ 9300

4. Add BBRI: 500 shares @ 4500

5. Add TLKM: 2000 shares @ 3400

6. Show total value calculating

7. Wait 60s → Show auto-refresh

8. Edit BBCA to 1500 shares → Value updates

9. Show Redis cache in terminal

10. Show Celery logs updating prices

```

**Review Questions:**

- Are updates smooth without flickering?

- Is the 60s interval acceptable? (vs real-time)

- Is P&L calculation accurate?

- Performance good with 10+ holdings?

**Go/No-Go Decision:** ✅ Proceed to Phase 3

---

## PHASE 3: IMAGE IMPORT MVP (WEEKS 5-6)

### **Sprint 3.1: OCR Engine (Week 5)**

#### **Day 29-31: OCR Integration**

**Deliverables:**

- GPT-4 Vision integration (or Groq when available)

- Image preprocessing

- Portfolio data extraction

- Validation logic

**Files:**

```

backend/

├── services/

│   └── ocr_service.py

├── utils/

│   └── image_processor.py

└── api/

└── portfolio_import.py

OCR Service:

python

# services/ocr_service.py

from openai import OpenAI

import base64

from PIL import Image

import io

class OCRService:

def __init__(self):

self.client = OpenAI()

def parse_portfolio_image(self, image_bytes: bytes) -> dict:

"""Parse portfolio screenshot using GPT-4 Vision"""

# Encode image to base64

base64_image = base64.b64encode(image_bytes).decode('utf-8')

# Call GPT-4 Vision

response = self.client.chat.completions.create(

model="gpt-4-vision-preview",

messages=[

{

"role": "system",

"content": """You are an expert at parsing Indonesian stock portfolio screenshots.

Extract ALL stock holdings and return as JSON.

IMPORTANT:

- Convert "Lots" to shares (1 lot = 100 shares)

- Handle Indonesian number format (2,400,000 = 2400000)

- Extract: symbol, lots, shares, avg_price, current_price, market_value, pnl, pnl_pct

- If any field is unclear, mark it for review

Return format:

{

"holdings": [

{

"symbol": "BUMI",

"lots": 100,

"shares": 10000,

"avg_price": 356.4,

"current_price": 240,

"market_value": 2400000,

"pnl": -1164000,

"pnl_pct": -32.66,

"confidence": 0.95

}

],

"total_value": 19950160,

"detected_broker": "IPOT"

}"""

},

{

"role": "user",

"content": [

{

"type": "image_url",

"image_url": {

"url": f"data:image/jpeg;base64,{base64_image}"

}

},

{

"type": "text",

"text": "Parse this portfolio screenshot and extract all holdings as JSON."

}

]

}

],

max_tokens=2000,

temperature=0.1  # Low temperature for accuracy

)

# Parse JSON response

import json

result_text = response.choices[0].message.content

# Extract JSON from markdown code block if present

if "```json" in result_text:

result_text = result_text.split("```json")[1].split("```")[0]

parsed = json.loads(result_text.strip())

return parsed

def validate_and_enrich(self, parsed_data: dict) -> dict:

"""Validate extracted data and flag issues"""

validated = {

"holdings": [],

"needs_review": False,

"review_reasons": []

}

for holding in parsed_data['holdings']:

# Validate symbol

if not self._is_valid_idx_symbol(holding['symbol']):

holding['needs_review'] = True

holding['review_reason'] = f"Unknown symbol: {holding['symbol']}"

validated['needs_review'] = True

# Validate lots/shares consistency

if holding.get('lots') and holding.get('shares'):

expected_shares = holding['lots'] * 100

if abs(expected_shares - holding['shares']) > 10:

holding['needs_review'] = True

holding['review_reason'] = "Lots/shares mismatch"

validated['needs_review'] = True

# Validate market value calculation

calc_value = holding['shares'] * holding['current_price']

if abs(calc_value - holding['market_value']) > (holding['market_value'] * 0.01):

holding['needs_review'] = True

holding['review_reason'] = "Market value doesn't match calculation"

validated['needs_review'] = True

# Check confidence score

if holding.get('confidence', 1.0) < 0.8:

holding['needs_review'] = True

holding['review_reason'] = "Low OCR confidence"

validated['needs_review'] = True

validated['holdings'].append(holding)

validated['total_value'] = parsed_data.get('total_value')

validated['detected_broker'] = parsed_data.get('detected_broker')

return validated

def _is_valid_idx_symbol(self, symbol: str) -> bool:

"""Check if symbol is valid IDX ticker"""

# For MVP, use a hardcoded list

# Later, query from database or external API

common_symbols = [

'BBCA', 'BBRI', 'BBNI', 'BMRI', 'TLKM', 'ASII',

'UNVR', 'ICBP', 'INDF', 'KLBF', 'UNTR', 'GGRM',

'BUMI', 'CLEO', 'CPRO', 'EXCL', 'JPFA', 'INKP', 'TKIM'

# ... add more

]

return symbol.upper() in common_symbols

API Endpoint:

python

POST /api/portfolio/import/parse

Content-Type: multipart/form-data

Body: image file

→ Returns:

{

"holdings": [...],

"needs_review": true,

"total_value": 19950160,

"detected_broker": "IPOT"

}

Tasks:

- Set up OpenAI API key

- Implement image parsing with GPT-4 Vision

- Add image preprocessing (resize, enhance)

- Build validation logic

- Create import API endpoint

- Handle errors (invalid image, API failures)

- Write unit tests with sample screenshots

Checkpoint 3.1.1: OCR Working

bash

# Test with your actual screenshot

curl -X POST http://localhost:8000/api/portfolio/import/parse \

-H "Authorization: Bearer <token>" \

-F "file=@screenshot.jpg"

# Expected response:

{

"holdings": [

{"symbol": "BUMI", "shares": 10000, ...},

{"symbol": "CLEO", "shares": 25000, ...},

{"symbol": "CPRO", "shares": 100000, ...},

{"symbol": "EXCL", "shares": 500, "needs_review": true, ...}

],

"needs_review": true,

"total_value": 19950160

}

# Accuracy check:

- All 4 stocks detected? ✓

- Prices extracted correctly? ✓

- P&L calculated correctly? ✓

- EXCL flagged for review (unusual lot size)? ✓

Day 32-35: Error Handling & Edge Cases

Deliverables:

- Handle multiple broker formats (IPOT, Stockbit, Ajaib)

- Handle partial screenshots

- Handle poor image quality

- Confidence scoring

- Fallback to manual correction

Broker Templates:

python

# utils/broker_detector.py

class BrokerDetector:

"""Detect which broker app the screenshot is from"""

BROKER_PATTERNS = {

'IPOT': {

'indicators': ['indo premier', 'ipot', 'market value', 'lots'],

'layout': 'card_vertical',

'price_position': 'bottom_left'

},

'Stockbit': {

'indicators': ['stockbit', 'portofolio'],

'layout': 'list_horizontal',

'price_position': 'right_side'

},

'Ajaib': {

'indicators': ['ajaib', 'total return'],

'layout': 'card_grid',

'price_position': 'center'

}

}

def detect(self, image_text: str) -> str:

"""Detect broker from OCR text"""

for broker, pattern in self.BROKER_PATTERNS.items():

if any(indicator in image_text.lower() for indicator in pattern['indicators']):

return broker

return 'unknown'

Enhanced Prompt with Broker Context:

python

def get_ocr_prompt(detected_broker: str) -> str:

broker_hints = {

'IPOT': """

- Layout: Vertical cards with logo on left

- Price shows as "Last / Avg Price"

- Format: "240 / 356.4"

- Lots shown above share count

""",

'Stockbit': """

- Layout: Horizontal list

- Price on right side

- May show "Avg Buy" instead of "Avg Price"

""",

# ...

}

return f"""

Extract portfolio from {detected_broker} screenshot.

Layout hints:

{broker_hints.get(detected_broker, '')}

{base_ocr_prompt}

"""

```

**Tasks:**

- [ ] Add broker detection logic

- [ ] Test with 3+ different broker formats

- [ ] Handle image quality issues (blur, low resolution)

- [ ] Add confidence scoring per field

- [ ] Implement manual correction UI

- [ ] Test edge cases (cropped images, dark mode, etc.)

**Checkpoint 3.1.2: Multiple Brokers Supported**

```

Test with screenshots from:

1. IPOT → Parsed correctly ✓

2. Stockbit → Parsed correctly ✓

3. Ajaib → Parsed correctly ✓

4. Cropped image → Partial parse, flags for review ✓

5. Blurry image → Low confidence scores, asks to retake ✓

Sprint 3.2: Import Flow UI (Week 6)

Day 36-38: Upload Interface

Deliverables:

- Drag & drop image upload

- Camera capture (mobile)

- Upload progress indicator

- Preview before processing

UI Component:

python

# components/portfolio_import.py

import_layout = dbc.Container([

dbc.Row([

dbc.Col([

html.H2("📸 Import Your Portfolio"),

html.P("Upload a screenshot from your broker app and we'll do the rest!")

])

]),

# Upload area

dbc.Row([

dbc.Col([

dcc.Upload(

id='upload-portfolio',

children=html.Div([

html.Div([

html.I(className="fas fa-camera fa-4x mb-3",

style={'color': '#007bff'}),

html.H4('Drag & Drop or Click to Upload'),

html.P('Supports: JPG, PNG, HEIC'),

html.P('From: IPOT, Stockbit, Ajaib, Pluang',

className='text-muted small'),

html.Div([

dbc.Button('📁 Choose File', color='primary', className='me-2'),

dbc.Button('📷 Take Photo', color='secondary')

], className='mt-3')

], style={'textAlign': 'center', 'padding': '50px'})

]),

style={

'width': '100%',

'height': '400px',

'lineHeight': '400px',

'borderWidth': '3px',

'borderStyle': 'dashed',

'borderRadius': '15px',

'borderColor': '#007bff',

'backgroundColor': '#f8f9fa',

'cursor': 'pointer'

},

multiple=False,

accept='image/*'

)

], width=12)

], className='mt-4'),

# Processing indicator (hidden initially)

dbc.Row([

dbc.Col([

dbc.Spinner(

html.Div(id='processing-status'),

color='primary',

type='border',

spinner_style={'width': '3rem', 'height': '3rem'}

)

], width=12, className='text-center mt-5')

], id='processing-row', style={'display': 'none'}),

# Results container (hidden initially)

html.Div(id='import-results')

], fluid=True, className='mt-4')

# Callback to handle upload

@app.callback(

[Output('processing-row', 'style'),

Output('processing-status', 'children'),

Output('import-results', 'children')],

Input('upload-portfolio', 'contents'),

State('upload-portfolio', 'filename')

)

def handle_portfolio_upload(contents, filename):

if not contents:

return {'display': 'none'}, '', ''

# Show processing

processing_status = html.Div([

html.H4('🔍 Analyzing your portfolio...'),

html.P('This may take 10-15 seconds', className='text-muted')

])

# Decode image

content_type, content_string = contents.split(',')

decoded = base64.b64decode(content_string)

# Call backend API

files = {'file': (filename, decoded, 'image/jpeg')}

response = requests.post(

'http://localhost:8000/api/portfolio/import/parse',

files=files,

headers={'Authorization': f'Bearer {get_token()}'}

)

if response.status_code == 200:

parsed_data = response.json()

results = create_review_component(parsed_data)

return {'display': 'none'}, '', results

else:

error = dbc.Alert(

'Failed to parse image. Please try again or enter manually.',

color='danger'

)

return {'display': 'none'}, '', error

```

**Tasks:**

- [ ] Create upload UI component

- [ ] Add drag & drop functionality

- [ ] Add mobile camera capture

- [ ] Show upload progress

- [ ] Display image preview

- [ ] Add file size validation (max 10MB)

- [ ] Handle upload errors

**Checkpoint 3.2.1: Upload Working**

```

Test Flow:

1. Drag image → Drop zone highlights ✓

2. Drop image → Upload starts ✓

3. Progress bar shows 0-100% ✓

4. Processing spinner appears ✓

5. Wait 10-15s → Results appear ✓

Mobile Test:

1. Click "Take Photo" → Camera opens ✓

2. Take photo → Uploads automatically ✓

3. Processing works same as desktop ✓

Day 39-42: Review & Confirm Interface

Deliverables:

- Interactive review table

- Inline editing for incorrect values

- Approve/reject individual holdings

- Bulk import confirmation

Review Component:

python

def create_review_component(parsed_data):

"""Create interactive review UI"""

holdings = parsed_data['holdings']

needs_review = parsed_data.get('needs_review', False)

# Header with summary

header = dbc.Card([

dbc.CardHeader([

dbc.Row([

dbc.Col([

html.H4(f"📋 {len(holdings)} positions detected"),

html.P(f"From: {parsed_data.get('detected_broker', 'Unknown')} app",

className='text-muted mb-0')

], width=6),

dbc.Col([

html.H5(f"Total Value: IDR {parsed_data.get('total_value', 0):,.0f}",

className='text-end mb-0')

], width=6)

])

]),

dbc.CardBody([

dbc.Alert(

[

html.I(className="fas fa-exclamation-triangle me-2"),

"Some positions need review. Check rows highlighted in yellow below."

],

color='warning',

dismissable=True

) if needs_review else None,

# Editable table

html.Div([

create_editable_holdings_table(holdings)

]),

html.Hr(),

# Action buttons

dbc.Row([

dbc.Col([

dbc.Button(

[html.I(className="fas fa-redo me-2"), "Scan Again"],

color='secondary',

outline=True,

id='rescan-btn'

)

], width=6),

dbc.Col([

dbc.Button(

[html.I(className="fas fa-times me-2"), "Cancel"],

color='danger',

outline=True,

className='me-2',

id='cancel-import-btn'

),

dbc.Button(

[html.I(className="fas fa-check me-2"), "Import All"],

color='success',

id='confirm-import-btn',

disabled=False

)

], width=6, className='text-end')

])

])

], className='mt-4')

return header

def create_editable_holdings_table(holdings):

"""Create table with inline editing"""

rows = []

for idx, h in enumerate(holdings):

needs_review = h.get('needs_review', False)

row = html.Tr([

html.Td([

# Checkbox to include/exclude

dbc.Checkbox(

id={'type': 'include-holding', 'index': idx},

value=True,

className='me-2'

),

html.Span(h['symbol'])

]),

html.Td([

# Editable shares input

dbc.Input(

id={'type': 'edit-shares', 'index': idx},

type='number',

value=h['shares'],

size='sm',

style={'width': '100px'}

)

]),

html.Td([

# Editable avg cost

dbc.Input(

id={'type': 'edit-avgcost', 'index': idx},

type='number',

value=h['avg_price'],

size='sm',

style={'width': '100px'}

)

]),

html.Td(f"IDR {h['current_price']:,.2f}"),

html.Td(f"IDR {h['market_value']:,.0f}"),

html.Td(

html.Span(

f"{h['pnl_pct']:+.2f}%",

style={'color': 'green' if h.get('pnl', 0) >= 0 else 'red'}

)

),

html.Td([

dbc.Badge(

h.get('review_reason', 'OK'),

color='warning' if needs_review else 'success'

)

])

], style={

'backgroundColor': '#fff3cd' if needs_review else 'white'

})

rows.append(row)

return dbc.Table([

html.Thead(html.Tr([

html.Th(''),  # Checkbox

html.Th('Symbol'),

html.Th('Shares'),

html.Th('Avg Cost'),

html.Th('Current'),

html.Th('Value'),

html.Th('P&L'),

html.Th('Status')

])),

html.Tbody(rows)

], bordered=True, hover=True, responsive=True)

Callback for Import Confirmation:

python

@app.callback(

Output('url', 'pathname'),

Output('import-success-toast', 'is_open'),

Input('confirm-import-btn', 'n_clicks'),

State({'type': 'include-holding', 'index': ALL}, 'value'),

State({'type': 'edit-shares', 'index': ALL}, 'value'),

State({'type': 'edit-avgcost', 'index': ALL}, 'value'),

State('parsed-holdings', 'data')  # Store parsed data

)

def confirm_import(n_clicks, include_flags, shares_values, avgcost_values, parsed_data):

if not n_clicks:

raise PreventUpdate

# Build final holdings list

final_holdings = []

for idx, (include, shares, avgcost) in enumerate(zip(include_flags, shares_values, avgcost_values)):

if include:  # Only include checked items

holding = parsed_data['holdings'][idx]

holding['shares'] = shares  # Use edited value

holding['avg_cost'] = avgcost  # Use edited value

final_holdings.append(holding)

# Call backend API to bulk import

response = requests.post(

'http://localhost:8000/api/portfolio/import/confirm',

json={'holdings': final_holdings, 'portfolio_id': get_current_portfolio_id()},

headers={'Authorization': f'Bearer {get_token()}'}

)

if response.status_code == 201:

# Success! Redirect to dashboard

return '/dashboard', True

else:

# Error handling

return dash.no_update, False

```

**Tasks:**

- [ ] Build review table with checkboxes

- [ ] Add inline editing for shares/prices

- [ ] Implement include/exclude toggles

- [ ] Create confirmation callback

- [ ] Add success/error toasts

- [ ] Handle partial imports (some valid, some invalid)

- [ ] Add "Edit All" bulk action

**Checkpoint 3.2.2: Review Flow Working**

```

Test Flow:

1. Upload screenshot → Review table appears ✓

2. EXCL flagged yellow (unusual lot size) ✓

3. Click shares field → Editable ✓

4. Change 500 → 5000 → Value recalculates ✓

5. Uncheck BUMI (don't want to import) ✓

6. Click "Import All" → Confirmation dialog ✓

7. Confirm → Redirects to dashboard ✓

8. Dashboard shows 3 positions (CLEO, CPRO, EXCL) ✓

9. Values match screenshot ✓

```

---

### **🎯 DEMO 3: Image Import Complete (End of Week 6)**

**What's Working:**

- ✅ Upload screenshot via drag & drop

- ✅ Camera capture on mobile

- ✅ GPT-4 Vision OCR

- ✅ Multi-broker support (IPOT, Stockbit, Ajaib)

- ✅ Validation & confidence scoring

- ✅ Interactive review table

- ✅ Inline editing

- ✅ Bulk import confirmation

- ✅ 30-second portfolio setup!

**Demo Script (The Killer Feature!):**

```

1. Show existing manual entry (10 minutes for 4 stocks)

2. "There's a better way..."

3. Click "📸 Import Portfolio"

4. Drag your actual screenshot

5. Wait 15 seconds → AI processing

6. Review table appears with all 4 stocks detected

7. Fix EXCL lot size (500 → 5000)

8. Uncheck BUMI (don't import)

9. Click "Import All"

10. Dashboard updates instantly with 3 stocks

11. **Total time: 30 seconds!** 🚀

Review Questions:

- Is OCR accuracy >90%?

- Is 15-second processing acceptable?

- Is review UI intuitive?

- Does it work on mobile?

- Can we charge premium for this feature alone?

Go/No-Go Decision: ✅ Proceed to Phase 4

PHASE 4: AI INTEGRATION (WEEKS 7-8)

(Continuing with similar detail for remaining phases...)

Would you like me to:

- ✅ Continue with detailed plans for Phases 4-6 (AI, Advanced Features, Polish)

- ✅ Create a Gantt chart / timeline visualization

- ✅ Build the actual Phase 1 code now (start with foundation)

- ✅ Create a project repository structure with all folders/files

🚀 AI-INVEST - COMPLETE BUILD PLAN (PHASES 4-6)

You're absolutely right! The image import is a game-changer. Let me complete the detailed build plan for the remaining phases, then we'll start building.

PHASE 4: AI INTEGRATION (WEEKS 7-8)

Sprint 4.1: Basic AI Chat (Week 7)

Day 43-45: Groq AI Integration

Deliverables:

- Groq API setup

- Basic chat interface

- Context building system

- Response formatting

Files:

backend/

├── services/

│   └── ai_service.py

├── utils/

│   └── prompt_builder.py

└── api/

└── ai_chat.py

AI Service Implementation:

python

# services/ai_service.py

from groq import Groq

import os

import json

class AIService:

def __init__(self):

self.client = Groq(api_key=os.environ.get("GROQ_API_KEY"))

self.model = "llama-3.3-70b-versatile"

def chat(self, user_message: str, context: dict) -> dict:

"""

Chat with AI about portfolio

Args:

user_message: User's question

context: Portfolio data, market data, etc.

Returns:

{

"response": "AI's answer",

"recommendations": [...],

"actions": [...]

}

"""

# Build system prompt with context

system_prompt = self._build_system_prompt(context)

# Call Groq

response = self.client.chat.completions.create(

messages=[

{

"role": "system",

"content": system_prompt

},

{

"role": "user",

"content": user_message

}

],

model=self.model,

temperature=0.3,  # Lower = more consistent

max_tokens=1500

)

# Parse response

ai_response = response.choices[0].message.content

# Extract structured data if present

structured = self._parse_structured_response(ai_response)

# Store conversation

self._save_conversation(user_message, ai_response, context)

return {

"response": ai_response,

"recommendations": structured.get("recommendations", []),

"actions": structured.get("actions", []),

"confidence": structured.get("confidence", 0.8)

}

def _build_system_prompt(self, context: dict) -> str:

"""Build contextual system prompt"""

portfolio = context.get('portfolio', {})

market_data = context.get('market_data', {})

prompt = f"""You are an expert Indonesian stock market analyst and portfolio advisor.

CURRENT PORTFOLIO:

{json.dumps(portfolio, indent=2)}

MARKET BENCHMARKS:

- LQ45 YTD: +{market_data.get('lq45_ytd', 20)}%

- IHSG YTD: +{market_data.get('ihsg_ytd', 18)}%

YOUR ROLE:

- Provide data-driven, actionable investment advice

- Focus on IDX stocks and Indonesian market context

- Be honest about risks and uncertainties

- Suggest specific entry/exit prices

- Compare holdings to industry leaders

RESPONSE GUIDELINES:

- Keep answers concise (under 300 words unless analysis needed)

- Use Indonesian rupiah (IDR) for all prices

- Reference specific stocks by symbol

- Provide reasoning for recommendations

- Include risk warnings when appropriate

AVOID:

- Guaranteeing returns

- Recommending penny stocks or pump-and-dump schemes

- Suggesting excessive trading

- Ignoring user's risk tolerance

"""

return prompt

def _parse_structured_response(self, response: str) -> dict:

"""Extract structured data from AI response"""

# Look for JSON blocks in response

if "```json" in response:

try:

json_text = response.split("```json")[1].split("```")[0]

return json.loads(json_text.strip())

except:

pass

# Extract recommendations using simple parsing

recommendations = []

if "BUY" in response.upper():

recommendations.append({"action": "BUY", "confidence": 0.7})

if "SELL" in response.upper():

recommendations.append({"action": "SELL", "confidence": 0.7})

if "HOLD" in response.upper():

recommendations.append({"action": "HOLD", "confidence": 0.7})

return {

"recommendations": recommendations,

"actions": [],

"confidence": 0.8

}

def _save_conversation(self, query: str, response: str, context: dict):

"""Save to database for learning/analytics"""

# TODO: Implement database save

pass

API Endpoint:

python

# api/ai_chat.py

from fastapi import APIRouter, Depends

from services.ai_service import AIService

from services.portfolio_service import PortfolioService

router = APIRouter()

@router.post("/api/ai/chat")

async def chat(

request: ChatRequest,

current_user = Depends(get_current_user)

):

"""

POST /api/ai/chat

{

"message": "Should I sell BUMI now?",

"portfolio_id": 1

}

"""

# Get portfolio context

portfolio_service = PortfolioService()

portfolio = portfolio_service.get_detailed_portfolio(

request.portfolio_id,

current_user.id

)

# Get market data

market_data = {

"lq45_ytd": 20.5,

"ihsg_ytd": 18.2,

# ... more market context

}

# Build context

context = {

"portfolio": portfolio,

"market_data": market_data,

"user_preferences": current_user.preferences

}

# Call AI

ai_service = AIService()

result = ai_service.chat(request.message, context)

return result

Tasks:

- Set up Groq API credentials

- Implement AI service class

- Build context builder

- Create chat API endpoint

- Add rate limiting (100 queries/day free tier)

- Implement conversation history

- Write unit tests

Checkpoint 4.1.1: Basic Chat Working

bash

# Test AI chat

curl -X POST http://localhost:8000/api/ai/chat \

-H "Authorization: Bearer <token>" \

-H "Content-Type: application/json" \

-d '{

"message": "Should I sell BUMI?",

"portfolio_id": 1

}'

# Expected response:

{

"response": "Given BUMI's current situation, I recommend SELLING...",

"recommendations": [{"action": "SELL", "symbol": "BUMI", ...}],

"actions": ["Set limit sell order at 250", "Redeploy to CPRO"],

"confidence": 0.85

}

Day 46-49: Chat UI Component

Deliverables:

- Chat interface in dashboard

- Message history

- Loading states

- Markdown formatting

- Copy/share responses

Chat Component:

python

# components/ai_chat.py

chat_interface = dbc.Card([

dbc.CardHeader([

html.H5([

html.I(className="fas fa-robot me-2"),

"AI Portfolio Advisor"

]),

dbc.Badge("Powered by Groq Llama 3.3", color="info", className="float-end")

]),

dbc.CardBody([

# Chat history

html.Div(

id="chat-history",

children=[

# Welcome message

html.Div([

html.Div([

html.I(className="fas fa-robot fa-2x mb-2"),

html.P("Hi! I'm your AI portfolio advisor. Ask me anything about your investments!",

className="mb-0")

], className="p-3 bg-light rounded")

], className="mb-3")

],

style={

"height": "400px",

"overflowY": "auto",

"marginBottom": "1rem"

}

),

# Input area

dbc.InputGroup([

dbc.Textarea(

id="chat-input",

placeholder="Ask me anything... (e.g., 'Should I buy more CPRO?')",

style={"resize": "none"},

rows=2

),

dbc.Button(

[html.I(className="fas fa-paper-plane")],

id="chat-send",

color="primary"

)

]),

# Quick suggestions

html.Div([

html.Small("Try asking:", className="text-muted me-2"),

dbc.ButtonGroup([

dbc.Button("Portfolio review", size="sm", outline=True, color="secondary",

id="quick-1", className="me-1"),

dbc.Button("Should I rebalance?", size="sm", outline=True, color="secondary",

id="quick-2", className="me-1"),

dbc.Button("Best stock to buy?", size="sm", outline=True, color="secondary",

id="quick-3")

], size="sm")

], className="mt-2")

])

], className="sticky-top", style={"maxHeight": "600px"})

# Callback for chat

@app.callback(

Output("chat-history", "children"),

Output("chat-input", "value"),

[Input("chat-send", "n_clicks"),

Input("quick-1", "n_clicks"),

Input("quick-2", "n_clicks"),

Input("quick-3", "n_clicks")],

[State("chat-input", "value"),

State("chat-history", "children"),

State("user-session", "data")]

)

def handle_chat(send_clicks, q1, q2, q3, message, history, session):

# Determine which button was clicked

ctx = dash.callback_context

if not ctx.triggered:

raise PreventUpdate

button_id = ctx.triggered[0]['prop_id'].split('.')[0]

# Get message from quick buttons or input

if button_id == "quick-1":

message = "Give me a comprehensive review of my portfolio"

elif button_id == "quick-2":

message = "Should I rebalance my portfolio?"

elif button_id == "quick-3":

message = "What's the best stock to buy right now?"

if not message:

raise PreventUpdate

# Add user message to history

user_bubble = html.Div([

html.Div([

html.Strong("You"),

html.P(message, className="mb-0 mt-1")

], className="p-3 bg-primary text-white rounded")

], className="mb-3 text-end")

history.append(user_bubble)

# Show loading

loading_bubble = html.Div([

html.Div([

dbc.Spinner(size="sm", color="primary"),

html.Span(" AI is thinking...", className="ms-2 text-muted")

], className="p-3 bg-light rounded")

], className="mb-3", id="loading-bubble")

history.append(loading_bubble)

# Call API

response = requests.post(

"http://localhost:8000/api/ai/chat",

json={"message": message, "portfolio_id": get_current_portfolio_id()},

headers={"Authorization": f"Bearer {session['token']}"}

)

ai_response = response.json()

# Remove loading bubble

history = [h for h in history if not (isinstance(h, dict) and h.get('props', {}).get('id') == 'loading-bubble')]

# Add AI response

ai_bubble = html.Div([

html.Div([

html.Div([

html.I(className="fas fa-robot me-2"),

html.Strong("AI Advisor")

]),

dcc.Markdown(ai_response['response'], className="mt-2"),

# Show recommendations if present

html.Div([

dbc.Badge(rec['action'], color="success" if rec['action'] == "BUY" else "danger",

className="me-1")

for rec in ai_response.get('recommendations', [])

], className="mt-2") if ai_response.get('recommendations') else None,

# Action buttons

html.Div([

dbc.Button([html.I(className="fas fa-copy me-1"), "Copy"],

size="sm", outline=True, className="me-1"),

dbc.Button([html.I(className="fas fa-thumbs-up me-1"), "Helpful"],

size="sm", outline=True, color="success", className="me-1"),

dbc.Button([html.I(className="fas fa-thumbs-down me-1"), "Not helpful"],

size="sm", outline=True, color="danger")

], className="mt-2")

], className="p-3 bg-light rounded")

], className="mb-3")

history.append(ai_bubble)

# Clear input

return history, ""

```

**Tasks:**

- [ ] Build chat UI component

- [ ] Implement message bubbles (user vs AI)

- [ ] Add markdown rendering for AI responses

- [ ] Create quick suggestion buttons

- [ ] Add copy to clipboard

- [ ] Implement thumbs up/down feedback

- [ ] Add chat history persistence

- [ ] Auto-scroll to latest message

**Checkpoint 4.1.2: Chat UI Working**

```

Test Flow:

1. Type "Should I sell BUMI?" → Send ✓

2. User bubble appears (blue, right-aligned) ✓

3. Loading indicator shows ✓

4. Wait 3-5 seconds ✓

5. AI response appears (gray, left-aligned) ✓

6. Markdown formatting works (bold, lists, etc.) ✓

7. Click "Copy" → Copied to clipboard ✓

8. Click "Helpful" → Feedback saved ✓

9. Click "Portfolio review" quick button → Auto-sends ✓

10. History persists on page refresh ✓

Sprint 4.2: Portfolio Analysis (Week 8)

Day 50-52: Automated Insights

Deliverables:

- Daily portfolio analysis

- Proactive recommendations

- Alert triggers based on AI

- Insight cards on dashboard

Insight Generator:

python

# services/insight_generator.py

class InsightGenerator:

def __init__(self, ai_service: AIService):

self.ai = ai_service

def generate_daily_insights(self, portfolio_id: int, user_id: int) -> list:

"""Generate daily insights for a portfolio"""

# Get portfolio with latest prices

portfolio = self._get_portfolio_with_context(portfolio_id)

# Build analysis prompt

prompt = f"""Analyze this portfolio and provide 3-5 actionable insights:

Portfolio: {json.dumps(portfolio, indent=2)}

Focus on:

1. Positions approaching entry/exit targets

2. Overweight/underweight sectors

3. Stocks with significant daily moves

4. Opportunities to improve returns

5. Risk management issues

Return as JSON array:

[

{{

"type": "opportunity" | "risk" | "alert" | "info",

"title": "Short title",

"message": "Detailed message",

"stock": "SYMBOL" (if applicable),

"action": "Suggested action",

"priority": "high" | "medium" | "low"

}}

]"""

context = {"portfolio": portfolio}

response = self.ai.chat(prompt, context)

# Parse insights from response

insights = self._parse_insights(response['response'])

# Store in database

self._save_insights(insights, portfolio_id, user_id)

return insights

def _parse_insights(self, ai_response: str) -> list:

"""Extract insights from AI response"""

try:

# Try to parse JSON

if "```json" in ai_response:

json_text = ai_response.split("```json")[1].split("```")[0]

return json.loads(json_text.strip())

else:

return json.loads(ai_response)

except:

# Fallback: manual parsing

return [

{

"type": "info",

"title": "Daily Analysis",

"message": ai_response[:200],

"priority": "medium"

}

]

Insight Card Component:

python

# components/insight_card.py

def create_insight_card(insight: dict) -> dbc.Card:

"""Create visual insight card"""

# Icon and color based on type

type_config = {

"opportunity": {

"icon": "fa-lightbulb",

"color": "success",

"bg": "#d4edda"

},

"risk": {

"icon": "fa-exclamation-triangle",

"color": "warning",

"bg": "#fff3cd"

},

"alert": {

"icon": "fa-bell",

"color": "danger",

"bg": "#f8d7da"

},

"info": {

"icon": "fa-info-circle",

"color": "info",

"bg": "#d1ecf1"

}

}

config = type_config.get(insight['type'], type_config['info'])

return dbc.Card([

dbc.CardBody([

dbc.Row([

dbc.Col([

html.I(className=f"fas {config['icon']} fa-2x",

style={"color": f"var(--bs-{config['color']})"})

], width=2),

dbc.Col([

html.H6(insight['title'], className="mb-1"),

html.P(insight['message'], className="mb-2 small"),

html.Div([

dbc.Badge(insight.get('stock', 'PORTFOLIO'), className="me-2"),

dbc.Button(

insight.get('action', 'View Details'),

size="sm",

outline=True,

color=config['color']

)

])

], width=10)

])

])

], className="mb-3", style={"backgroundColor": config['bg'], "border": "none"})

# Dashboard insights section

insights_section = html.Div([

html.H5([

html.I(className="fas fa-chart-line me-2"),

"Today's Insights"

], className="mb-3"),

html.Div(id="insights-container")

])

@app.callback(

Output("insights-container", "children"),

Input("interval-update", "n_intervals"),

State("user-session", "data")

)

def update_insights(n, session):

# Fetch insights from API

response = requests.get(

f"http://localhost:8000/api/insights/latest",

headers={"Authorization": f"Bearer {session['token']}"}

)

insights = response.json()

# Create cards

cards = [create_insight_card(insight) for insight in insights]

if not cards:

return dbc.Alert("No new insights today. Check back tomorrow!", color="light")

return cards

Background Task:

python

# tasks/daily_insights.py

@celery_app.task

def generate_daily_insights_for_all_users():

"""Run daily at 7 AM to generate insights for all users"""

db = SessionLocal()

insight_generator = InsightGenerator(AIService())

# Get all active portfolios

portfolios = db.query(Portfolio).filter(Portfolio.is_active == True).all()

for portfolio in portfolios:

try:

insights = insight_generator.generate_daily_insights(

portfolio.id,

portfolio.user_id

)

# Send email notification if user enabled it

if portfolio.user.preferences.get('email_insights'):

send_insights_email(portfolio.user.email, insights)

except Exception as e:

print(f"Error generating insights for portfolio {portfolio.id}: {e}")

db.close()

# Schedule task

celery_app.conf.beat_schedule['daily-insights'] = {

'task': 'tasks.daily_insights.generate_daily_insights_for_all_users',

'schedule': crontab(hour=7, minute=0),  # 7 AM daily

}

```

**Tasks:**

- [ ] Build insight generator service

- [ ] Create insight card components

- [ ] Implement insight API endpoints

- [ ] Add Celery task for daily generation

- [ ] Create email templates for insights

- [ ] Add user preferences for insights

- [ ] Implement insight dismissal/archival

**Checkpoint 4.2.1: Automated Insights Working**

```

Test Flow:

1. Login at 7:01 AM → See "3 new insights" badge ✓

2. Dashboard shows 3 insight cards:

- 🟢 "CPRO in buy zone at 60" (opportunity)

- 🟡 "Portfolio overweight telecom 40%" (risk)

- 🔴 "BUMI down 5% today" (alert)

3. Click "Add to CPRO" → Opens add position form ✓

4. Click dismiss on BUMI alert → Card removed ✓

5. Check email → Insights summary received ✓

Background:

6. Manually trigger task: celery call daily_insights ✓

7. Check database → Insights saved ✓

8. Check logs → All portfolios processed ✓

Day 53-56: Stock-Specific Recommendations

Deliverables:

- Individual stock analysis

- Entry/exit price suggestions

- Risk/reward assessment

- Comparison to peers

Stock Analysis Component:

python

# components/stock_analysis.py

def create_stock_analysis_view(symbol: str, portfolio_context: dict) -> dbc.Container:

"""Detailed stock analysis page"""

return dbc.Container([

# Header

dbc.Row([

dbc.Col([

html.H3([

html.Span(symbol, className="me-2"),

dbc.Badge("AI Analysis", color="primary")

])

])

]),

# Tabs

dbc.Tabs([

# Overview tab

dbc.Tab(

create_overview_tab(symbol, portfolio_context),

label="Overview"

),

# AI Recommendation tab

dbc.Tab(

html.Div(id=f"ai-rec-{symbol}"),

label="AI Recommendation"

),

# Entry/Exit Strategy tab

dbc.Tab(

create_strategy_tab(symbol),

label="Entry/Exit Plan"

),

# Peer Comparison tab

dbc.Tab(

html.Div(id=f"peer-comp-{symbol}"),

label="vs Competitors"

)

])

], fluid=True)

# AI Recommendation callback

@app.callback(

Output(f"ai-rec-{symbol}", "children"),

Input("stock-detail-tabs", "active_tab"),

State("user-session", "data")

)

def load_ai_recommendation(active_tab, session):

if active_tab != "ai-rec":

raise PreventUpdate

# Call AI for detailed stock analysis

response = requests.post(

"http://localhost:8000/api/ai/analyze-stock",

json={"symbol": symbol},

headers={"Authorization": f"Bearer {session['token']}"}

)

analysis = response.json()

return dbc.Card([

dbc.CardHeader(html.H5("AI Stock Analysis")),

dbc.CardBody([

# Recommendation badge

dbc.Alert([

html.H4([

html.I(className="fas fa-robot me-2"),

analysis['recommendation']  # BUY / HOLD / SELL

]),

html.P(f"Confidence: {analysis['confidence']*100:.0f}%")

], color=get_rec_color(analysis['recommendation'])),

# Reasoning

html.H6("Analysis:"),

dcc.Markdown(analysis['reasoning']),

# Price targets

html.H6("Price Targets:", className="mt-4"),

dbc.Table([

html.Thead(html.Tr([

html.Th("Target"),

html.Th("Price"),

html.Th("Potential"),

html.Th("Timeframe")

])),

html.Tbody([

html.Tr([

html.Td("Entry"),

html.Td(f"IDR {analysis['entry_price']:,.0f}"),

html.Td("-"),

html.Td("Immediate")

]),

html.Tr([

html.Td("TP1"),

html.Td(f"IDR {analysis['tp1']:,.0f}"),

html.Td(f"+{analysis['tp1_upside']:.1f}%",

style={'color': 'green'}),

html.Td("3-6 months")

]),

html.Tr([

html.Td("TP2"),

html.Td(f"IDR {analysis['tp2']:,.0f}"),

html.Td(f"+{analysis['tp2_upside']:.1f}%",

style={'color': 'green'}),

html.Td("6-12 months")

]),

html.Tr([

html.Td("Stop Loss"),

html.Td(f"IDR {analysis['stop_loss']:,.0f}"),

html.Td(f"{analysis['stop_loss_risk']:.1f}%",

style={'color': 'red'}),

html.Td("-")

])

])

], bordered=True),

# Risk assessment

html.H6("Risk Assessment:", className="mt-4"),

html.Ul([

html.Li(risk) for risk in analysis.get('risks', [])

]),

# Catalysts

html.H6("Upcoming Catalysts:", className="mt-4"),

html.Ul([

html.Li(catalyst) for catalyst in analysis.get('catalysts', [])

]),

# Action buttons

dbc.ButtonGroup([

dbc.Button("Set Entry Alert", color="success"),

dbc.Button("Set Exit Alert", color="warning"),

dbc.Button("Add to Watchlist", outline=True)

], className="mt-4")

])

])

AI Stock Analysis Prompt:

python

def analyze_stock_prompt(symbol: str, context: dict) -> str:

return f"""Provide a comprehensive investment analysis for {symbol}.

CURRENT DATA:

- Price: IDR {context['current_price']:,.0f}

- P/E: {context['pe_ratio']}

- 52W Range: {context['week_52_low']:.0f} - {context['week_52_high']:.0f}

- Sector: {context['sector']}

- Industry: {context['industry']}

USER PORTFOLIO CONTEXT:

{json.dumps(context['portfolio'], indent=2)}

Provide analysis in this JSON format:

{{

"recommendation": "BUY" | "HOLD" | "SELL",

"confidence": 0.0-1.0,

"reasoning": "Detailed explanation (200-300 words)",

"entry_price": recommended entry price,

"tp1": first target price,

"tp1_upside": % potential gain,

"tp2": second target price,

"tp2_upside": % potential gain,

"stop_loss": suggested stop loss,

"stop_loss_risk": % risk,

"risks": ["Risk 1", "Risk 2", "Risk 3"],

"catalysts": ["Catalyst 1", "Catalyst 2"],

"time_horizon": "short" | "medium" | "long",

"position_size_suggestion": "5-10% of portfolio"

}}

Consider:

1. Valuation vs peers

2. Technical levels (support/resistance)

3. Recent news and catalysts

4. Sector trends

5. User's existing positions (avoid over-concentration)

"""

```

**Tasks:**

- [ ] Build stock analysis page layout

- [ ] Implement AI stock analysis endpoint

- [ ] Create price target visualization

- [ ] Add risk/reward charts

- [ ] Implement peer comparison

- [ ] Add "Set Alert" functionality

- [ ] Create PDF export for analysis

**Checkpoint 4.2.2: Stock Analysis Complete**

```

Test Flow:

1. Click CPRO in holdings table → Opens analysis page ✓

2. Overview tab shows current position details ✓

3. Click "AI Recommendation" tab ✓

4. Loading spinner → AI analysis appears ✓

5. Shows:

- Recommendation: BUY (85% confidence) ✓

- Reasoning: Clear, data-driven (250 words) ✓

- Entry: 58-60 ✓

- TP1: 75 (+25% upside, 3-6 months) ✓

- TP2: 95 (+58% upside, 12 months) ✓

- Stop Loss: 50 (-16% risk) ✓

- Risks: 3 bullet points ✓

- Catalysts: Q4 earnings, debt payoff ✓

6. Click "Set Entry Alert" → Alert created at 58 ✓

7. Click "vs Competitors" → Shows CPRO vs JPFA comparison ✓

```

---

### **🎯 DEMO 4: AI Integration Complete (End of Week 8)**

**What's Working:**

- ✅ AI chat interface

- ✅ Natural language queries

- ✅ Contextual responses (portfolio-aware)

- ✅ Daily automated insights

- ✅ Proactive recommendations

- ✅ Individual stock analysis

- ✅ Entry/exit price suggestions

- ✅ Risk assessment

- ✅ Email insights (optional)

**Demo Script:**

```

1. Login → See "3 new insights" notification

2. Dashboard shows insight cards:

- "CPRO in buy zone" (green opportunity card)

- "Portfolio overweight CLEO 45%" (yellow warning)

- "BUMI earnings tomorrow" (blue info)

3. Click chat → Type "Should I sell BUMI before earnings?"

4. AI responds with detailed analysis in 5 seconds

5. Click CPRO → Open analysis page

6. AI Recommendation tab shows BUY with 85% confidence

7. Shows entry zones, targets, stop loss

8. Click "Set Entry Alert at 58" → Alert created

9. Show email inbox → Daily insights email received

10. Click "Helpful" on AI response → Feedback saved

Review Questions:

- Are AI responses accurate and helpful?

- Is response time acceptable (<5 seconds)?

- Are insights actionable?

- Is the UI intuitive?

- Would users pay for this?

Go/No-Go Decision: ✅ Proceed to Phase 5

PHASE 5: ADVANCED FEATURES (WEEKS 9-10)

Sprint 5.1: Entry/Exit Strategy Tracking (Week 9)

Day 57-60: Strategy Builder

Deliverables:

- Visual strategy builder

- Multi-zone entry planning

- Tiered exit targets

- Execution tracking

- Progress visualization

Strategy Builder Component:

python

# components/strategy_builder.py

def create_strategy_builder(symbol: str) -> dbc.Modal:

"""Modal for creating entry/exit strategy"""

return dbc.Modal([

dbc.ModalHeader(f"Create Strategy for {symbol}"),

dbc.ModalBody([

# Entry Strategy

html.H6("Entry Strategy"),

html.P("Define multiple buy zones to average in"),

dbc.Table([

html.Thead(html.Tr([

html.Th("Zone"),

html.Th("Price Range"),

html.Th("Allocation %"),

html.Th("Capital (IDR)"),

html.Th("")

])),

html.Tbody(id="entry-zones", children=[

create_entry_zone_row(1),  # Default first zone

])

]),

dbc.Button([

html.I(className="fas fa-plus me-2"),

"Add Zone"

], id="add-entry-zone", size="sm", outline=True),

html.Hr(),

# Exit Strategy

html.H6("Exit Strategy"),

html.P("Define profit targets and stop loss"),

dbc.Table([

html.Thead(html.Tr([

html.Th("Target"),

html.Th("Price"),

html.Th("Sell %"),

html.Th("")

])),

html.Tbody([

html.Tr([

html.Td("TP1"),

html.Td(dbc.Input(id="tp1-price", type="number",

placeholder="75")),

html.Td(dbc.Input(id="tp1-pct", type="number",

placeholder="25", value=25)),

html.Td(html.Small("Conservative"))

]),

html.Tr([

html.Td("TP2"),

html.Td(dbc.Input(id="tp2-price", type="number",

placeholder="85")),

html.Td(dbc.Input(id="tp2-pct", type="number",

placeholder="35", value=35)),

html.Td(html.Small("Base case"))

]),

html.Tr([

html.Td("TP3"),

html.Td(dbc.Input(id="tp3-price", type="number",

placeholder="100")),

html.Td(dbc.Input(id="tp3-pct", type="number",

placeholder="30", value=30)),

html.Td(html.Small("Moonshot"))

]),

html.Tr([

html.Td(html.Strong("Hold")),

html.Td("-"),

html.Td(html.Strong(id="hold-pct", children="10%")),

html.Td(html.Small("Long-term"))

]),

html.Tr([

html.Td(html.Strong("Stop Loss"),

style={'color': 'red'}),

html.Td(dbc.Input(id="stop-loss-price", type="number",

placeholder="50")),

html.Td("100%"),

html.Td(html.Small("Risk mgmt", style={'color': 'red'}))

])

])

]),

# Alerts

dbc.Checklist(

options=[

{"label": "Email alerts when zones hit", "value": "email"},

{"label": "In-app notifications", "value": "notification"}

],

value=["notification"],

id="alert-preferences"

)

]),

dbc.ModalFooter([

dbc.Button("Cancel", id="cancel-strategy", className="me-2"),

dbc.Button("Create Strategy", id="save-strategy", color="success")

])

], id="strategy-builder-modal", size="lg")

def create_entry_zone_row(zone_num: int) -> html.Tr:

"""Create a single entry zone row"""

return html.Tr([

html.Td(f"Zone {zone_num}"),

html.Td([

dbc.InputGroup([

dbc.Input(id=f"zone-{zone_num}-min", type="number",

placeholder="56"),

dbc.InputGroupText("-"),

dbc.Input(id=f"zone-{zone_num}-max", type="number",

placeholder="58")

])

]),

html.Td(

dbc.Input(id=f"zone-{zone_num}-pct", type="number",

placeholder="40", value=40 if zone_num == 1 else 30)

),

html.Td(id=f"zone-{zone_num}-capital", children="IDR 0"),

html.Td(

dbc.Button([html.I(className="fas fa-times")],

id=f"remove-zone-{zone_num}",

size="sm", color="link", className="text-danger")

if zone_num > 1 else None

)

], id=f"zone-row-{zone_num}")

Strategy Visualization:

python

# components/strategy_chart.py

def create_strategy_chart(symbol: str, strategy: dict, current_price: float) -> go.Figure:

"""Visualize entry/exit strategy on price chart"""

# Get historical prices

hist_prices = get_historical_prices(symbol, period="6mo")

fig = go.Figure()

# Price line

fig.add_trace(go.Scatter(

x=hist_prices['date'],

y=hist_prices['close'],

name='Price',

line=dict(color='#2E86AB', width=2)

))

# Entry zones (horizontal rectangles)

for zone in strategy['entry_zones']:

fig.add_hrect(

y0=zone['min_price'],

y1=zone['max_price'],

fillcolor='green',

opacity=0.2,

annotation_text=f"Buy Zone {zone['zone_num']} ({zone['allocation']}%)",

annotation_position="left"

)

# Exit targets (horizontal lines)

fig.add_hline(y=strategy['tp1'], line_dash="dash",

line_color="green",

annotation_text=f"TP1: {strategy['tp1_pct']}% exit")

fig.add_hline(y=strategy['tp2'], line_dash="dash",

line_color="darkgreen",

annotation_text=f"TP2: {strategy['tp2_pct']}% exit")

fig.add_hline(y=strategy['tp3'], line_dash="dash",

line_color="forestgreen",

annotation_text=f"TP3: {strategy['tp3_pct']}% exit")

# Stop loss (red line)

fig.add_hline(y=strategy['stop_loss'], line_dash="solid",

line_color="red", line_width=2,

annotation_text=f"STOP LOSS")

# Current price marker

fig.add_hline(y=current_price, line_color="black",

line_width=2,

annotation_text=f"Current: {current_price:.0f}")

fig.update_layout(

title=f"{symbol} Entry/Exit Strategy",

xaxis_title="Date",

yaxis_title="Price (IDR)",

height=500,

showlegend=True

)

return fig

```

**Tasks:**

- [ ] Build strategy builder modal

- [ ] Implement dynamic zone addition/removal

- [ ] Create strategy visualization chart

- [ ] Add allocation calculator (auto-calculate IDR amounts)

- [ ] Implement strategy save API

- [ ] Add strategy templates (conservative, balanced, aggressive)

- [ ] Create strategy sharing (copy link)

**Checkpoint 5.1.1: Strategy Builder Working**

```

Test Flow:

1. Click "Create Strategy" on CPRO ✓

2. Modal opens with default 1 entry zone ✓

3. Click "Add Zone" → Second zone appears ✓

4. Fill Zone 1: 56-58, 40% allocation ✓

5. Fill Zone 2: 52-54, 30% allocation ✓

6. Enter total capital: IDR 10M ✓

7. Zone 1 shows: IDR 4M, Zone 2 shows: IDR 3M ✓

8. Fill TP1: 75 (25%), TP2: 85 (35%), TP3: 100 (30%) ✓

9. Hold auto-calculates: 10% ✓

10. Fill Stop Loss: 50 ✓

11. Click "Create Strategy" → Saved ✓

12. Strategy chart appears showing all zones/targets ✓

Day 61-63: Execution Tracking

Deliverables:

- Track actual vs planned execution

- Progress bars for strategy completion

- Performance attribution

- Strategy adjustment suggestions

Execution Tracker:

python

# components/strategy_tracker.py

def create_strategy_tracker(symbol: str, strategy: dict, executions: list) -> dbc.Card:

"""Show strategy execution progress"""

# Calculate progress

total_planned = sum(zone['allocation'] for zone in strategy['entry_zones'])

total_executed = sum(ex['allocation'] for ex in executions)

progress_pct = (total_executed / total_planned) * 100 if total_planned > 0 else 0

return dbc.Card([

dbc.CardHeader([

html.H5(f"{symbol} Strategy Progress"),

dbc.Badge(f"{progress_pct:.0f}% Complete", color="info", className="float-end")

]),

dbc.CardBody([

# Overall progress

html.H6("Entry Progress"),

dbc.Progress(

value=progress_pct,

label=f"{progress_pct:.0f}%",

color="success" if progress_pct > 50 else "warning",

className="mb-4",

style={"height": "25px"}

),

# Zone-by-zone tracking

html.H6("Zone Details"),

dbc.Table([

html.Thead(html.Tr([

html.Th("Zone"),

html.Th("Target"),

html.Th("Executed"),

html.Th("Remaining"),

html.Th("Avg Price"),

html.Th("Status")

])),

html.Tbody([

create_zone_status_row(zone, executions)

for zone in strategy['entry_zones']

])

], bordered=True),

# Execution log

html.H6("Execution History", className="mt-4"),

html.Div([

create_execution_entry(ex) for ex in executions

]) if executions else html.P("No executions yet", className="text-muted"),

# Quick actions

dbc.ButtonGroup([

dbc.Button("Log Buy", color="success", id=f"log-buy-{symbol}"),

dbc.Button("Log Sell", color="warning", id=f"log-sell-{symbol}"),

dbc.Button("Adjust Strategy", outline=True)

], className="mt-3")

])

])

def create_zone_status_row(zone: dict, executions: list) -> html.Tr:

"""Create status row for a single zone"""

# Filter executions for this zone

zone_executions = [ex for ex in executions if ex['zone_num'] == zone['zone_num']]

executed_amount = sum(ex['amount'] for ex in zone_executions)

target_amount = zone['capital']

remaining = target_amount - executed_amount

avg_price = (sum(ex['price'] * ex['shares'] for ex in zone_executions) /

sum(ex['shares'] for ex in zone_executions)) if zone_executions else 0

# Status

if executed_amount >= target_amount:

status = dbc.Badge("✓ Complete", color="success")

elif executed_amount > 0:

status = dbc.Badge("⏳ Partial", color="warning")

else:

status = dbc.Badge("⏱ Pending", color="secondary")

return html.Tr([

html.Td(f"Zone {zone['zone_num']}: {zone['min_price']}-{zone['max_price']}"),

html.Td(f"IDR {target_amount:,.0f}"),

html.Td(f"IDR {executed_amount:,.0f}"),

html.Td(f"IDR {remaining:,.0f}"),

html.Td(f"IDR {avg_price:,.2f}" if avg_price > 0 else "-"),

html.Td(status)

])

def create_execution_entry(execution: dict) -> dbc.Alert:

"""Create log entry for an execution"""

icon = "fa-arrow-down" if execution['type'] == 'BUY' else "fa-arrow-up"

color = "success" if execution['type'] == 'BUY' else "warning"

return dbc.Alert([

html.I(className=f"fas {icon} me-2"),

html.Strong(f"{execution['type']} "),

f"{execution['shares']:,} shares @ IDR {execution['price']:,.2f} ",

html.Small(f"({execution['date']})", className="text-muted float-end")

], color=color, className="py-2")

Log Execution Modal:

python

# components/log_execution.py

log_execution_modal = dbc.Modal([

dbc.ModalHeader(f"Log Execution for {symbol}"),

dbc.ModalBody([

dbc.Select(

id="exec-type",

options=[

{"label": "Buy", "value": "BUY"},

{"label": "Sell", "value": "SELL"}

],

value="BUY"

),

dbc.Label("Shares", className="mt-3"),

dbc.Input(id="exec-shares", type="number", placeholder="1000"),

dbc.Label("Price", className="mt-3"),

dbc.Input(id="exec-price", type="number", placeholder="60"),

dbc.Label("Date", className="mt-3"),

dcc.DatePickerSingle(id="exec-date", date=date.today()),

dbc.Label("Zone (if applicable)", className="mt-3"),

dbc.Select(

id="exec-zone",

options=[

{"label": "Zone 1 (56-58)", "value": "1"},

{"label": "Zone 2 (52-54)", "value": "2"},

{"label": "Not part of strategy", "value": "0"}

]

),

dbc.Label("Notes (optional)", className="mt-3"),

dbc.Textarea(id="exec-notes", placeholder="Bought on dip..."),

# Auto-calculations

html.Div([

html.Hr(),

html.H6("Summary:"),

html.P(id="exec-summary", className="text-muted")

])

]),

dbc.ModalFooter([

dbc.Button("Cancel", id="cancel-log-exec"),

dbc.Button("Log Execution", id="confirm-log-exec", color="success")

])

], id="log-execution-modal")

@app.callback(

Output("exec-summary", "children"),

[Input("exec-shares", "value"),

Input("exec-price", "value"),

Input("exec-zone", "value")]

)

def update_execution_summary(shares, price, zone):

if not shares or not price:

return "Fill in shares and price to see summary"

amount = shares * price

zone_text = f"Part of Zone {zone}" if zone != "0" else "Outside strategy zones"

return f"Total: IDR {amount:,.0f} | {zone_text}"

```

**Tasks:**

- [ ] Build execution tracker component

- [ ] Create log execution modal

- [ ] Implement execution API endpoints

- [ ] Add automatic matching (trade → strategy zone)

- [ ] Create performance attribution

- [ ] Add strategy vs actual comparison charts

- [ ] Implement strategy adjustment wizard

**Checkpoint 5.1.2: Execution Tracking Working**

```

Test Flow:

1. View CPRO strategy → Shows 0% complete ✓

2. Click "Log Buy" → Modal opens ✓

3. Fill: 500 shares @ 60, Zone 1 ✓

4. Summary shows: IDR 30,000 | Zone 1 ✓

5. Click "Log Execution" → Saved ✓

6. Tracker updates:

- Overall: 30% complete ✓

- Zone 1: IDR 3M / IDR 4M (75% of zone) ✓

- Execution log shows entry ✓

7. Log another buy: 500 @ 58, Zone 1 ✓

8. Zone 1 now shows:

- Executed: IDR 5.9M / IDR 4M (148% - over target!) ✓

- Avg Price: IDR 59 ✓

- Status: "✓ Complete" ✓

9. Overall progress: 59% complete ✓

Sprint 5.2: Alerts System (Week 10)

Day 64-67: Alert Engine

Deliverables:

- Price alerts (above/below)

- Strategy zone alerts (entry/exit)

- Portfolio alerts (rebalance, etc.)

- Multi-channel delivery (email, SMS, in-app)

- Alert management dashboard

Alert System Architecture:

python

# services/alert_service.py

class AlertService:

def __init__(self):

self.db = SessionLocal()

self.email_service = EmailService()

self.sms_service = SMSService()  # Twilio

def create_alert(self, user_id: int, alert_config: dict) -> Alert:

"""Create a new alert"""

alert = Alert(

user_id=user_id,

alert_type=alert_config['type'],

symbol=alert_config.get('symbol'),

trigger_price=alert_config.get('trigger_price'),

trigger_condition=alert_config.get('condition'),  # 'above' | 'below'

message=alert_config['message'],

channels=alert_config.get('channels', ['in-app']),

status='active'

)

self.db.add(alert)

self.db.commit()

return alert

def check_alerts(self):

"""Check all active alerts (run every minute)"""

# Get all active alerts

alerts = self.db.query(Alert).filter(Alert.status == 'active').all()

for alert in alerts:

if self._should_trigger(alert):

self._trigger_alert(alert)

def _should_trigger(self, alert: Alert) -> bool:

"""Check if alert condition is met"""

if alert.alert_type == 'price':

# Get current price

current_price = get_current_price(alert.symbol)

if alert.trigger_condition == 'above':

return current_price >= alert.trigger_price

elif alert.trigger_condition == 'below':

return current_price <= alert.trigger_price

elif alert.alert_type == 'strategy_zone':

# Check if price entered a strategy zone

strategy = get_strategy(alert.symbol, alert.user_id)

current_price = get_current_price(alert.symbol)

for zone in strategy.entry_zones:

if zone['min_price'] <= current_price <= zone['max_price']:

return True

elif alert.alert_type == 'rebalance':

# Check if portfolio needs rebalancing

portfolio = get_portfolio(alert.portfolio_id)

return portfolio_needs_rebalancing(portfolio)

return False

def _trigger_alert(self, alert: Alert):

"""Trigger alert through configured channels"""

# In-app notification

if 'in-app' in alert.channels:

self._create_notification(alert)

# Email

if 'email' in alert.channels:

user = alert.user

self.email_service.send_alert_email(

to=user.email,

subject=f" Alert: {alert.message}",

body=self._format_alert_email(alert)

)

# SMS

if 'sms' in alert.channels:

user = alert.user

if user.phone_number:

self.sms_service.send_sms(

to=user.phone_number,

message=f"Ai-Invest Alert: {alert.message}"

)

# Update alert status

alert.status = 'triggered'

alert.triggered_at = datetime.now()

self.db.commit()

# Log event

logger.info(f"Alert {alert.id} triggered for user {alert.user_id}")

def _create_notification(self, alert: Alert):

"""Create in-app notification"""

notification = Notification(

user_id=alert.user_id,

type='alert',

title=f"🔔 {alert.symbol or 'Portfolio'} Alert",

message=alert.message,

action_url=self._get_alert_action_url(alert),

is_read=False

)

self.db.add(notification)

self.db.commit()

Background Task:

python

# tasks/alert_checker.py

@celery_app.task

def check_all_alerts():

"""Run every minute to check active alerts"""

alert_service = AlertService()

alert_service.check_alerts()

# Schedule

celery_app.conf.beat_schedule['check-alerts'] = {

'task': 'tasks.alert_checker.check_all_alerts',

'schedule': 60.0,  # Every minute

}

Alert Management UI:

python

# components/alerts_dashboard.py

alerts_dashboard = dbc.Container([

dbc.Row([

dbc.Col([

html.H3("Alert Management"),

html.P("Set up alerts to never miss opportunities")

], width=8),

dbc.Col([

dbc.Button([

html.I(className="fas fa-plus me-2"),

"Create Alert"

], color="primary", id="create-alert-btn")

], width=4, className="text-end")

]),

html.Hr(),

# Tabs for different alert types

dbc.Tabs([

dbc.Tab(

label="Active Alerts",

children=html.Div(id="active-alerts")

),

dbc.Tab(

label="Triggered Alerts",

children=html.Div(id="triggered-alerts")

),

dbc.Tab(

label="Alert History",

children=html.Div(id="alert-history")

)

])

])

def create_alert_card(alert: dict) -> dbc.Card:

"""Create card for a single alert"""

icon_map = {

'price': 'fa-dollar-sign',

'strategy_zone': 'fa-bullseye',

'rebalance': 'fa-balance-scale',

'dividend': 'fa-money-bill',

'news': 'fa-newspaper'

}

color_map = {

'active': 'success',

'triggered': 'warning',

'expired': 'secondary'

}

return dbc.Card([

dbc.CardBody([

dbc.Row([

dbc.Col([

html.I(className=f"fas {icon_map.get(alert['type'], 'fa-bell')} fa-2x")

], width=2),

dbc.Col([

html.H6(alert['message']),

html.P([

dbc.Badge(alert['symbol'] if alert.get('symbol') else 'Portfolio',

className="me-2"),

html.Small(f"Created: {alert['created_at']}", className="text-muted")

], className="mb-2"),

html.Div([

dbc.Badge(f"📧 Email", className="me-1") if 'email' in alert.get('channels', []) else None,

dbc.Badge(f"💬 SMS", className="me-1") if 'sms' in alert.get('channels', []) else None,

dbc.Badge(f"🔔 In-app") if 'in-app' in alert.get('channels', []) else None

])

], width=8),

dbc.Col([

dbc.Badge(

alert['status'].upper(),

color=color_map.get(alert['status'], 'secondary')

),

html.Br(),

dbc.ButtonGroup([

dbc.Button("Edit", size="sm", outline=True),

dbc.Button("Delete", size="sm", color="danger", outline=True)

], size="sm", className="mt-2")

], width=2, className="text-end")

])

])

], className="mb-3")

```

**Tasks:**

- [ ] Build alert service with trigger logic

- [ ] Implement alert checker background task

- [ ] Create email/SMS integrations (SendGrid/Twilio)

- [ ] Build alert management dashboard

- [ ] Create "quick alert" buttons (1-click setup)

- [ ] Add alert templates

- [ ] Implement alert testing (test email/SMS)

- [ ] Add alert analytics (which alerts most useful)

**Checkpoint 5.2.1: Alerts Working**

```

Test Flow:

1. Click CPRO → "Set Entry Alert" ✓

2. Modal opens with price pre-filled (58) ✓

3. Select channels: Email + In-app ✓

4. Click "Create Alert" → Saved ✓

5. Manually change CPRO price to 58 in DB ✓

6. Wait 60 seconds (Celery runs) ✓

7. Check:

- Email received ✓

- In-app notification badge shows "1" ✓

- Alert status changed to "triggered" ✓

8. Click notification → Opens CPRO detail page ✓

9. Create stop loss alert: CPRO below 50 ✓

10. Test: Change price to 49 → Alert triggers ✓

Alert Management:

11. Visit /alerts dashboard ✓

12. See 2 triggered alerts ✓

13. Click "Delete" on stop loss alert → Removed ✓

14. Create new alert: Portfolio needs rebalance ✓

15. System checks daily → Triggers when needed ✓

Day 68-70: Notification System

Deliverables:

- In-app notification center

- Real-time notification badges

- Notification preferences

- Do Not Disturb hours

- Batch digest emails

Notification Center:

python

# components/notification_center.py

notification_center = dbc.Offcanvas([

dbc.OffcanvasHeader("Notifications"),

dbc.OffcanvasBody([

# Filter tabs

dbc.Tabs([

dbc.Tab(label="All", tab_id="all"),

dbc.Tab(label="Alerts", tab_id="alerts"),

dbc.Tab(label="Insights", tab_id="insights"),

dbc.Tab(label="Updates", tab_id="updates")

], id="notif-tabs", active_tab="all"),

html.Hr(),

# Notifications list

html.Div(id="notifications-list"),

# Mark all read

dbc.Button(

"Mark All as Read",

id="mark-all-read",

outline=True,

size="sm",

className="w-100 mt-3"

)

])

], id="notification-center", is_open=False, placement="end")

def create_notification_item(notif: dict) -> dbc.ListGroupItem:

"""Create single notification item"""

# Icon based on type

icon_map = {

'alert': 'fa-bell',

'insight': 'fa-lightbulb',

'update': 'fa-info-circle',

'achievement': 'fa-trophy'

}

return dbc.ListGroupItem([

dbc.Row([

dbc.Col([

html.I(className=f"fas {icon_map.get(notif['type'], 'fa-bell')} fa-lg")

], width=2),

dbc.Col([

html.H6(notif['title'], className="mb-1"),

html.P(notif['message'], className="mb-1 small"),

html.Small(format_time_ago(notif['created_at']), className="text-muted")

], width=9),

dbc.Col([

html.Div(

style={

"width": "10px",

"height": "10px",

"borderRadius": "50%",

"backgroundColor": "#007bff"

}

) if not notif['is_read'] else None

], width=1)

])

], action=True, href=notif.get('action_url'))

# Notification badge on navbar

notification_badge = html.Div([

dbc.Button(

[

html.I(className="fas fa-bell"),

dbc.Badge(

id="notif-count",

children="0",

color="danger",

className="position-absolute top-0 start-100 translate-middle badge rounded-pill",

style={"fontSize": "0.6rem"}

)

],

id="open-notifications",

color="light",

className="position-relative"

)

])

# Auto-update notification count

@app.callback(

Output("notif-count", "children"),

Output("notif-count", "style"),

Input("interval-update", "n_intervals"),

State("user-session", "data")

)

def update_notification_count(n, session):

# Get unread count from API

response = requests.get(

"http://localhost:8000/api/notifications/unread-count",

headers={"Authorization": f"Bearer {session['token']}"}

)

count = response.json()['count']

# Show/hide badge

style = {"display": "inline"} if count > 0 else {"display": "none"}

return str(count), style

Notification Preferences:

python

# pages/settings.py (notification section)

notification_settings = dbc.Card([

dbc.CardHeader("Notification Preferences"),

dbc.CardBody([

html.H6("Alert Channels"),

dbc.Checklist(

options=[

{"label": "In-app notifications", "value": "in-app"},

{"label": "Email alerts", "value": "email"},

{"label": "SMS alerts (additional charges apply)", "value": "sms"}

],

value=["in-app", "email"],

id="alert-channels",

switch=True

),

html.Hr(),

html.H6("Email Preferences"),

dbc.Checklist(

options=[

{"label": "Real-time alerts (immediate)", "value": "realtime"},

{"label": "Daily digest (8 AM summary)", "value": "daily"},

{"label": "Weekly summary (Monday 8 AM)", "value": "weekly"}

],

value=["realtime", "weekly"],

id="email-prefs",

switch=True

),

html.Hr(),

html.H6("Do Not Disturb"),

dbc.Row([

dbc.Col([

dbc.Label("Start Time"),

dbc.Input(type="time", value="22:00", id="dnd-start")

], width=6),

dbc.Col([

dbc.Label("End Time"),

dbc.Input(type="time", value="07:00", id="dnd-end")

], width=6)

]),

html.Small("No notifications during these hours (except critical alerts)",

className="text-muted"),

html.Hr(),

dbc.Button("Save Preferences", color="primary", id="save-notif-prefs")

])

])

```

**Tasks:**

- [ ] Build notification center offcanvas

- [ ] Implement real-time badge updates

- [ ] Create notification preferences page

- [ ] Add Do Not Disturb logic

- [ ] Implement digest email generator

- [ ] Add notification sounds (optional)

- [ ] Create notification grouping (collapse similar)

- [ ] Add "Snooze" functionality

**Checkpoint 5.2.2: Notifications Complete**

```

Test Flow:

1. Trigger an alert (price hit) ✓

2. Notification badge shows "1" (red dot) ✓

3. Click bell icon → Offcanvas slides in ✓

4. Shows notification with:

- Alert icon ✓

- "CPRO hit buy zone at 58" ✓

- "2 minutes ago" ✓

- Blue dot (unread) ✓

5. Click notification → Opens CPRO page ✓

6. Bell badge decreases to "0" ✓

7. Notification marked as read (no blue dot) ✓

Preferences:

8. Go to Settings → Notifications ✓

9. Disable SMS ✓

10. Enable daily digest ✓

11. Set DND: 10 PM - 7 AM ✓

12. Save preferences ✓

13. Trigger alert at 11 PM → No email sent ✓

14. Next morning 8 AM → Daily digest email received ✓

```

---

### **🎯 DEMO 5: Advanced Features Complete (End of Week 10)**

**What's Working:**

- ✅ Entry/exit strategy builder

- ✅ Multi-zone buy planning

- ✅ Tiered profit targets

- ✅ Execution tracking

- ✅ Strategy visualization (charts)

- ✅ Comprehensive alert system

- ✅ Multi-channel alerts (email, SMS, in-app)

- ✅ Notification center

- ✅ Do Not Disturb

- ✅ Daily digest emails

**Demo Script:**

```

1. Click CPRO → "Create Strategy"

2. Build entry strategy:

- Zone 1: 56-58 (40%, IDR 4M)

- Zone 2: 52-54 (30%, IDR 3M)

- Zone 3: 48-50 (20%, IDR 2M)

3. Set exit targets:

- TP1: 75 (25% sell)

- TP2: 85 (35% sell)

- TP3: 100 (30% sell)

- Hold: 10%

- Stop Loss: 48

4. Enable email alerts for all zones

5. Click "Create Strategy" → Beautiful chart appears

6. Shows zones as green rectangles on price chart

7. Click "Log Buy" → 500 shares @ 60

8. Strategy tracker shows 30% complete

9. Set price alert: CPRO below 58

10. Change price to 57 → Alert triggers instantly

11. Bell badge shows "1"

12. Open notifications → Alert appears

13. Email received on phone

14. Show settings → DND configured 10PM-7AM

Review Questions:

- Is strategy builder intuitive?

- Are visualizations helpful?

- Do alerts arrive reliably?

- Is notification UX good?

- Would users find this valuable?

Go/No-Go Decision: ✅ Proceed to Phase 6

PHASE 6: POLISH & LAUNCH (WEEKS 11-12)

Sprint 6.1: Testing & Bug Fixes (Week 11)

Day 71-74: Comprehensive Testing

Test Coverage Plan:

python

# tests/

├── unit/

│   ├── test_auth.py

│   ├── test_portfolio_service.py

│   ├── test_market_data.py

│   ├── test_ai_service.py

│   └── test_alert_service.py

├── integration/

│   ├── test_portfolio_flow.py

│   ├── test_image_import.py

│   ├── test_strategy_execution.py

│   └── test_alert_triggers.py

├── e2e/

│   ├── test_user_journey.py

│   ├── test_portfolio_creation.py

│   └── test_ai_interaction.py

└── performance/

├── test_load.py

└── test_concurrent_users.py

Testing Checklist:

Unit Tests (Day 71-72):

- Authentication (register, login, JWT)

- Portfolio CRUD operations

- Market data fetching & caching

- OCR parsing accuracy

- AI prompt building

- Alert trigger logic

- Strategy calculations

- All edge cases covered

Integration Tests (Day 72-73):

- Complete portfolio creation flow

- Image import end-to-end

- AI chat with context

- Alert delivery (email/SMS/in-app)

- Strategy creation & tracking

- Database transactions

- API endpoint responses

E2E Tests (Day 73-74):

- New user signup → portfolio creation

- Image upload → review → import

- Strategy creation → execution → alerts

- AI chat interaction

- Multi-device access (desktop + mobile)

- Session persistence

Performance Tests (Day 74):

- Load testing (100 concurrent users)

- Database query optimization

- API response times (<200ms)

- Image processing time (<15s)

- AI response time (<5s)

- Memory usage

- Database connection pooling

Checkpoint 6.1.1: All Tests Passing

bash

# Run all tests

pytest tests/ -v --cov=backend --cov-report=html

# Expected output:

# ==================== test session starts ====================

# tests/unit/test_auth.py .................... [ 15%]

# tests/unit/test_portfolio_service.py ...... [ 30%]

# tests/integration/test_portfolio_flow.py .. [ 50%]

# tests/e2e/test_user_journey.py ............ [ 75%]

# tests/performance/test_load.py ............ [100%]

#

# ==================== 150 passed in 45.2s ====================

# Coverage: 87%

```

---

#### **Day 75-77: Bug Fixes & Optimization**

**Bug Tracking:**

```

Priority 1 (Blockers):

□ Image import fails for Stockbit dark mode

□ AI chat freezes on long responses

□ Email alerts not sending to Gmail

□ Portfolio value calculation wrong after sell transaction

Priority 2 (Major):

□ Mobile UI broken on iPhone SE

□ Strategy chart overlaps on small screens

□ Notification badge not updating in real-time

□ Date picker shows wrong timezone

Priority 3 (Minor):

□ Tooltip text truncated

□ Loading spinner off-center

□ Minor CSS inconsistencies

□ Typos in AI responses

```

**Optimization Tasks:**

- [ ] Database indexing for common queries

- [ ] Redis caching for frequently accessed data

- [ ] Image compression before OCR

- [ ] Code splitting for faster initial load

- [ ] Lazy loading for charts

- [ ] API response compression (gzip)

- [ ] CDN for static assets

**Checkpoint 6.1.2: Production-Ready**

```

✅ All P1 bugs fixed

✅ All P2 bugs fixed or documented

✅ 85%+ test coverage

✅ Load time <3 seconds

✅ API response time <200ms

✅ Mobile responsive (tested on 5+ devices)

✅ Cross-browser compatible (Chrome, Safari, Firefox)

✅ Accessibility score >90 (Lighthouse)

```

---

### **Sprint 6.2: Documentation & Deployment (Week 12)**

#### **Day 78-80: Documentation**

**Deliverables:**

**User Documentation:**

```

docs/user/

├── getting-started.md

├── portfolio-management.md

├── image-import-guide.md

├── ai-assistant-guide.md

├── strategy-builder.md

├── alerts-guide.md

└── faq.md

```

**Developer Documentation:**

```

docs/dev/

├── architecture.md

├── api-reference.md

├── database-schema.md

├── deployment-guide.md

├── contributing.md

└── changelog.md

Sample User Guide (Getting Started):

markdown

# Getting Started with Ai-Invest

## Welcome! 👋

Ai-Invest is your AI-powered portfolio manager for Indonesian stocks.

### Quick Start (30 seconds)

1. **Sign Up**

- Visit Ai-Invest.app

- Click "Sign Up"

- Enter email & password

- Verify email

2. **Import Your Portfolio** (The Fast Way! 📸)

- Click "Import Portfolio"

- Take screenshot of your broker app

- Upload image

- Review & confirm

- Done! ✅

3. **Get AI Insights**

- Click chat icon

- Ask: "Review my portfolio"

- Get instant recommendations

### Features

- 📸 **Image Import** - Screenshot → Portfolio in 30s

- 🤖 **AI Advisor** - Ask anything about your investments

- 📊 **Strategy Builder** - Plan entries & exits

- 🔔 **Smart Alerts** - Never miss opportunities

- 📈 **Live Tracking** - Real-time portfolio updates

### Video Tutorials

- [How to Import Portfolio (1 min)](link)

- [Using the AI Advisor (2 min)](link)

- [Creating Entry/Exit Strategies (3 min)](link)

### Need Help?

- 📧 Email: support@Ai-Invest.app

- 💬 Live chat (bottom right)

- 📚 Full documentation: docs.Ai-Invest.app

Tasks:

- Write comprehensive user guides

- Create video tutorials (screen recordings)

- Document all API endpoints (Swagger)

- Write deployment guide

- Create troubleshooting guide

- Add inline help tooltips in UI

- Create onboarding tutorial (first-time users)

Day 81-84: Deployment & Launch

Deployment Checklist:

Infrastructure Setup:

- Domain purchased (Ai-Invest.app)

- SSL certificate configured

- Cloud hosting provisioned (AWS/DigitalOcean)

- Database backups configured (daily)

- CDN configured (CloudFlare)

- Email service (SendGrid) configured

- SMS service (Twilio) configured

- Monitoring (Sentry) configured

- Analytics (Google Analytics) configured

Environment Configuration:

yaml

# Production environment variables

DATABASE_URL=postgresql://...

REDIS_URL=redis://...

GROQ_API_KEY=gsk_...

OPENAI_API_KEY=sk_...

SENDGRID_API_KEY=SG....

TWILIO_ACCOUNT_SID=AC...

SECRET_KEY=...

ENVIRONMENT=production

Deployment Steps:

bash

# 1. Build Docker images

docker build -t Ai-Invest-backend:v1.0 ./backend

docker build -t Ai-Invest-frontend:v1.0 ./frontend

# 2. Push to registry

docker push Ai-Invest-backend:v1.0

docker push Ai-Invest-frontend:v1.0

# 3. Deploy to production

kubectl apply -f k8s/production/

# 4. Run migrations

kubectl exec -it backend-pod -- alembic upgrade head

# 5. Verify deployment

curl https://api.Ai-Invest.app/health

# Expected: {"status": "ok", "version": "1.0.0"}

# 6. Monitor logs

kubectl logs -f deployment/backend

```

**Launch Plan:**

**Soft Launch (Day 81-82):**

- [ ] Deploy to production

- [ ] Invite 10 beta testers

- [ ] Monitor for critical bugs

- [ ] Collect feedback

- [ ] Hot-fix any issues

**Public Launch (Day 83-84):**

- [ ] Announce on social media

- [ ] Post on Reddit (r/IndonesiaInvestments)

- [ ] Submit to ProductHunt

- [ ] Email newsletter

- [ ] Press release (tech blogs)

- [ ] Monitor traffic & performance

- [ ] Customer support ready

**Checkpoint 6.2.1: Successfully Deployed**

```

✅ Production site live at https://Ai-Invest.app

✅ SSL certificate valid

✅ All services healthy

✅ Database migrations complete

✅ Monitoring active (Sentry, Grafana)

✅ Backups configured

✅ 10 beta users onboarded

✅ Zero critical bugs in 48 hours

```

---

### **🎯 DEMO 6: LAUNCH! (End of Week 12)**

**What's Complete:**

- ✅ Full-featured portfolio manager

- ✅ Image import (30-second setup)

- ✅ AI advisor (chat + insights)

- ✅ Strategy builder & tracking

- ✅ Comprehensive alerts

- ✅ Real-time updates

- ✅ Mobile responsive

- ✅ 85%+ test coverage

- ✅ Production deployment

- ✅ Documentation complete

**Launch Demo:**

```

1. New user visits Ai-Invest.app

2. "Sign Up" → Email verification

3. Onboarding wizard:

- "Welcome! Let's set up your portfolio"

- "Take a screenshot of your broker app"

4. Upload screenshot → Processing

5. Review imported positions → Confirm

6. Dashboard loads with full portfolio

7. AI insight: "CPRO in buy zone!"

8. Click chat → "Should I buy more?"

9. AI responds with analysis

10. Create entry strategy with alerts

11. Everything works perfectly! 🚀

```

**Success Metrics (Week 1):**

- 100+ signups

- 50+ active portfolios

- 500+ AI queries

- 200+ image imports

- 1,000+ alerts set

- <1% error rate

- Average session: 8 minutes

- 60% signup → portfolio creation

---

## 📊 FINAL PROJECT SUMMARY

### **Build Stats:**

- **Duration:** 12 weeks (84 days)

- **Demos:** 6 major checkpoints

- **Test Coverage:** 85%+

- **Features:** 15+ major features

- **Code:** ~50,000 lines

- **Commit:** ~500 commits

### **Tech Stack:**

```

Frontend:

- Dash 2.14+

- Plotly

- Bootstrap 5

Backend:

- FastAPI

- PostgreSQL 15

- Redis

- Celery

AI/ML:

- Groq (Llama 3.3 70B)

- GPT-4 Vision (OCR)

DevOps:

- Docker

- Kubernetes

- GitHub Actions

```

### **Team Effort (If Solo):**

```

Week 1-2:   Foundation (Auth, DB) ✓

Week 3-4:   Portfolio Core ✓

Week 5-6:   Image Import (🔥 Breakthrough!) ✓

Week 7-8:   AI Integration ✓

Week 9-10:  Advanced Features ✓

Week 11-12: Polish & Launch ✓

Total: ~400 hours of focused work

🚀 NEXT STEPS

Now that we have the complete plan, we can:

- Start Building Phase 1 NOW

  - Create project repository

  - Set up development environment

  - Begin with Day 1 tasks

- Create Project Tracking

  - GitHub Project board

  - Kanban workflow

  - Sprint planning

- Build MVP (Phases 1-3)

  - Foundation + Portfolio + Image Import

  - Get to market FAST with killer feature

  - Iterate based on user feedback

What would you like to do?

A. ✅ Start building Phase 1 (I'll create the actual code structure) B. ✅ Create detailed Gantt chart (Visual timeline) C. ✅ Build just the Image Import MVP (6-week fast track) D. ✅ Set up project repository (GitHub with all folders)

This is ready to execute! 🎯